| Work Item |
| --- |
| Work Item Title:* | Developing MQTT Protocol Binding |
| Document Number* | oneM2M-WI-xxx-ProMQTTBinding-V0_0_1 |
| Supporting Members or Partner type 2* | CISCO (ATIS/ETSI), Telefon AB LM Ericsson (ETSI), IBM (ETSI), Qualcomm (ARIB/ETSI), Sierra Wireless SA (ETSI), Telecom Italia SpA (ETSI) |
| Date:* | 2013-12-11 |
| Abstract:* | This work item aims to develop the technical specification the MQTT Protocol Binding and address other aspects of MQTT interworking |

oneM2M Copyright statement

No part may be reproduced except as authorized by written permission.

The copyright and the foregoing restriction extend to reproduction in all media.

All rights reserved.

Title

Developing MQTT Protocol Binding

Output

Technical Requirement and Technical Specification

Impact

Impact on other Technical Specifications and Technical Reports

It is anticipated that there will be change requests to TS-0001, TS-0004

Impact on other oneM2M Work Items;

(TBD)

Scope

The scope of this Work Item includes:

- Elaborating various options for the use of MQTT within oneM2M, including but not limited to, the binding of Mca and Mcc primitives to MQTT:

  - Identifying the benefits of each option to oneM2M users and to existing MQTT applications

  - Documenting this option analysis in a new TR

  - Identifying and proposing any changes that might be needed to TS-0001

- Specifying the binding of Mca and Mcc primitives to MQTT in a new TS

- Identifying any changes that might be needed to TS-0004

- Identifying any enhancements that might be needed to oneM2M Resources

- [Secondary] Identifying enhancements to future versions of the MQTT protocol that would be of advantage to oneM2M

This specification had a dependency on the Core API protocol specification (TS-0008) for data models.

Schedule

| Doc Type | Spec Number | Title | Milestone dates | Primary Responsible | Notes |
| --- | --- | --- | --- | --- | --- |
|  |  |  | Start | Change Control | Freeze | Approval |  |  |
| TS | (TBD) | MQTT Protocol Binding Technical Specification | TP#9 | TP#11 | TP#11 | TP#12 | WG3 |  |
| TR | (TBD) | MQTT Protocol Interworking Study | TP#9 | TP#11 | TP#11 | TP#12 | WG2 | Joint WG2/WG3 |
| CR | TS-0001 | Architecture changes for interworking |  |  |  | TP#10 | WG2 |  |

Supporters

CISCO (ATIS/ETSI), Telefon AB LM Ericsson (ETSI), IBM (ETSI), Qualcomm (ARIB/ETSI), Sierra Wireless SA (ETSI), Telecom Italia SpA (ETSI)

Work Item Rapporteurs.

Peter Niblett   peter_niblett@uk.ibm.com

History

This clause shall be the last one in the document and list the main phases (all additional information will be removed at the publication stage).

| Document history |
| --- |
| <Version> | <Date> | <Milestone> |
| V1.1.1 | 12 December 2013 | Initial proposal |