| Work Item |
| --- |
| Work Item Title: | oneM2M and Zigbee interworking |
| Document Number | WI-0090 |
| Supporting Members or Partner type 2 | Nokia, Convida, Huawei, Orange, KETI, Qualcomm, Sensinov, DT |
| Date: | 2018-10-08 |
| Abstract: | Proposes a work item to study the interworking between oneM2M and Zigbee system. |
| Template Version:23 February 2015 (Dot not modify) |

oneM2M Copyright statement

No part may be reproduced except as authorized by written permission.

The copyright and the foregoing restriction extend to reproduction in all media.

All rights reserved.

1	Title (Acronym)

oneM2M and Zigbee Interworking

2	Justification

Zigbee is emerging as an important player in the home and building environment. Zigbee does not address wide area communications, meaning that Zigbee and oneM2M could be complementary. Interworking oneM2M and Zigbee would be beneficial for both ecosystems.

3	Intended Output

| Tick all the appropriate cases |  |
| --- | --- |
| x | Change request(s) to existing Technical Specification(s) |
|  | Change request(s) to existing Technical Reports(s) |
| x | New Normative Technical Specifications(s) |
| x | New Permanent Technical Reports(s) |
|  | New Temporary Technical Reports(s) |

4	Impact

4.1	oneM2M Work Items

The current work item is expected to have an impact on WI-0022(Interoperability testing), WI-0005 (Abstraction & Semantics Capability Enablement) and WI-0017 (Home Domain Enablement).

5	Scope

This Work Item will initially focus on the creation of a Technical Report describing what interworking scenarios are considered beneficial from a oneM2M standpoint and how these can help in the enhancement of the oneM2M system. The objectives of the Technical Report are as follows:

- Technical comparison of oneM2M and Zigbee technologies

- Definition of an interworking architecture between oneM2M and Zigbee systems leveraging the work on interworking in oneM2M

- Identification of architectural solutions to address interworking. These solutions will include the following aspects:

  - Resource mapping definitions

  - Possible solutions for mapping between different schemas for each detail functions.

- Study developing test cases for interworking between oneM2M devices and Zigbee devices.

- Identification of possible impacts on existing oneM2M Technical Specifications as well as possible needs for new Technical Specifications

- Avoiding any overlaps with existing oneM2M work items.

The normative work for defining the mapping procedures of resources and translation from Zigbee discovery to oneM2M registration etc. for Zigbee interworking are required to be specified.   This WI will also cover to develop TS , and propose to changes for existing TS as CRs.

6	Schedule and impacted specifications

| New Specifications (if any) |
| --- |
| Document Type | Document Number* | Title | Schedule (TP No.) | Lead WG | Impacted WGs | Comments |
|  |  |  | Start | Change Control | Freeze | Approval |  |  |  |
| TR | 00xx | oneM2M and Zigbee Interworking | TP#37 | - | TP#43 | TP#45 | WG2 | WG5 | WG2 will collaborate closely with all other WGs. |
| TS | TBD | oneM2M and Zigbee Interworking | TP#37 |  | TP#43 | TP#45 | WG2 | WG5 |  |

* Optional for first versions (i.e. before it will be assigned by the secretariat)

| CRs to existing specifications (if any) |
| --- |
| Impacted TS/TR | CR number (when known) | Subject of the CR | Approved at plenary# | Impacted WGs | Comments |
| TS-0001 | CRs to TS-0001 | oneM2M functional architecture | TP#xx | WG2 |  |

7 Work Item Rapporteur(s)

Omar Elloumi (Nokia)

8	History

| Document history |
| --- |
| V0.0.1 | 21 September 2018 | Initial proposal |
|  | 08 October 2018 | Uploaded as a permanent document following approval of TP-2018-0254R02 |

-------------------------------