| Input Contribution |  |
| --- | --- |
| Meeting ID* | M&P 18.3 |
| Title:* | Workflow among releases |
| Source:* | MoW Convenor, Telecom Italia |
| Uploaded Date:* | 2015-09-03 |
| Document(s) Impacted* | Drafting rules |
| Intended purpose of document:* | Decision Discussion Information Other <specify> |
| Decision requested or recommendation:* | Approve the proposal |
| Template Version:23 February 2015 (Dot not modify) |  |

oneM2M Notice

The document to which this cover statement is attached is submitted to oneM2M.  Participation in, or attendance at, any activity of oneM2M, constitutes acceptance of and agreement to be bound by terms of the Working Procedures and the Partnership Agreement, including the Intellectual Property Rights (IPR) Principles Governing oneM2M Work found in Annex 1 of the Partnership Agreement.

# Discussion

At TP 18 the request for a potential workflow among releases was raised to manage the interaction between stages and to take into account the delegate effort availability in light of the different stages of the standardizations.

In particular the problem is to not distract resources from a specific stage when the workflow requires a concentration of the effort,  taking at the same into account tha not all the delegate are interested/skilled to work on the same stage of the specification, so certain level of parallelism is required,

Additionally is required to limit the development of normative requirements for the next release before the stabilization of the previous release.

# Proposal

Draw a proposal along the following guideline (to be documented in MoW)

- Rel-x+1 stage 1	normative work can not be initiated before the freezing of Rel-x stage 3

- Rel-x+1 stage 2	normative work can not be initiated before the ratification of Rel-x

- Non normative work on stage 1 Rel x+1 can be performed at any time

- Non normative work on stage 2 Rel x+1can be performed after the freezing of stage 3 Rel-x

- Testing is seen as an independent process not dirently linked to the 3 stages model.

The application of these guidelines are applicable as general principles for all the releases, the TP may decide different timelines for a specific release based on identified needs/opportunities