## Slide 1: Work Programme - Considerations
Group Name: Technical Plenary #3
Source: Joachim Koss, TP Vice-Chair, joachim.koss@gemalto.com
Meeting Date: 2013-02-25
Agenda Item: 6. Consideration of Items for Action at Opening Plenary

## Slide 2: 1st Step to Work Programme
Extract from TP#1 minutes oneM2M-TP-2012-0034R03-TP1-Minutes.doc
  A deployable solution is expected to be the result of each of the release meaning that the network and devices are available to use the solution. Release 1 is expected to be a minimal deployable solution.
  Between now and TP#2 what the minimal deployable solution will be needs to be decided. It could be possible that the first release be available prior to the end of 2013 but that cannot be decided until after the initial phase of the work Level

## Slide 3: 1st Step to Work Programme
1Q13
4Q12
2Q13
4Q13
3Q13
…
Evaluation of initial inputs
WG’s focus on Baseline Draft
Assessment Phase
Transition to Future Releases
Baseline initiated
First release of a minimally deployable solution
Baseline Phase
Evolution Phase
Co-convened WG1/2
Initial set of WG’s
Subsequent Release
Initial RequirementSet
Initial set of WI
TP#2
TP#3
?
Source: oneM2M-TP-2012-0042R03-Consolidated_Workplan_Summary

## Slide 4: 2nd Step to Work Programme
As part of the initial oneM2M work program, 3 Work Items have been created:
WI 1 – Requirements
  Technical Report (TR): oneM2M Use cases collection
  Technical Report (TR): Benefits of oneM2M technology
  Technical Specification (TS): oneM2M Requirements
WI 2 – Architecture
  Technical Report (TR)
    Part 1: Analysis of the architectures for transfer to oneM2M
    Part 2: Study for the merging of the architectures proposed for transfer to oneM2M and resolve critical potential gaps
  Technical Specification (TS): M2M Architecture
continue next page

## Slide 5: 2nd Step to Work Programme
continue from previous page
WI 3 – Vocabulary, Roles and Focus Areas for oneM2M Technical Work
  Technical Report (TR): Definition and Acronyms
  Technical Specification (TS): Roles and Focus Areas

## Slide 6: Work Item Overview
 |  | Status: 2013-02-18 |  |  |  | 
 |  |  | Start Date | Approval Date | Change Control Start | Freeze Date
WI0001 |  | oneM2M Requirements |  |  |  | 
 | TR | oneM2M use case collection | TP#1 | TP#2 |  | TP#3
 | TR | Benefits of oneM2M technology | TP#1 | TP#2 |  | TP#4
 | TS | M2M Requirements | TP#2 | TP#3 |  | TP#2
WI0002 |  | oneM2M Architecture |  |  |  | 
 | TR | Part 1: Analysis of the architectures proposed for transfer to oneM2M | TP#1 | TP#2 | TP#2 | 
 | TR | Part 2 Study for the merging of architectures proposed for transfer to oneM2M and resolve critical potential gaps | TP#2 | TP#3 | TP#3 | 
 | TS | M2M Architecture | TP#3 | TP#4 | TP#6 | 
WI0003 |  | Vocabulary, Roles and Focus Areas for oneM2M Technical Work |  |  |  | 
 | TR | Definition and Acronyms | TP#2 |  | TP#3 | Same as freezing 1st release of oneM2M
 | TR | Roles and Focus Areas | TP#2 |  | TP#3 | Same as freezing 1st release of TS on requirements and architecture (probably TP #6)

## Slide 7: Timeline – a Skeleton
 | FEB | MAR | APR | MAY | JUN | JUL | AUG | SEP | OCT | NOV | DEC | JAN | FEB | MAR
2013 | 2014
TP3
TP4
TP5
TP6
TP7
TP8
WI1-TR1
Release 1
WI1-TR2
WI1-TS1
WI2-TR1
WI2-TR2
WI2-TS1
WI3-TR1
WI3-TS1
WIx-TS1
S3: “e.g. TP approval”
S3: “e.g. Freeze”

## Slide 8: 3nd Step to Work Programme
Let‘s establish
Programme Management