## Slide 1: WG5 - MAS Progress Report at TP #13
Group Name: WG5 MAS (Management, Abstraction & Semantics)
Source: Yongjing Zhang (Huawei, WG5 Chair)
Meeting Date: 2014-09-22 to 2014-09-26
Agenda Item: TP#13, Item 12, Reports from Working Groups

## Slide 2: Issues for DECISION in TP
CRs for TP APPROVAL
  TS-0005: Management enablement (OMA)
  TS-0006: Management enablement (BBF)
MAS-2014-0478 | LWM2M Mapping Resources minor updates
MAS-2014-0477 | TS-0006-Management_Enablement_(BBF)_Editorial_Vendor

## Slide 3: Issues for DISCUSSION in TP
Issue 1: <text>
Issue 2: <text>
N/A

## Slide 4: Items for INFORMATION
    Contribution status can be found in
      MAS-2014-0473R06-MAS#13_Doc_Allocation

## Slide 5: Highlights
TS-0001 Functional Architecture
  Consistency improvement on <node>, <mgmtObj>, <mgmtCmd>, “[]” convention
  Agreed contributions by WG2/WG5:
TS-0007 Service Component
  Device on-boarding, software, trouble shooting
  Agreed contributions by WG2/WG5 :
ARC-2014-1552R03 | Cleanup of <node>
ARC-2014-1569R02 | Clarification_TS0001_use_of_square_brackets
ARC-2014-1570R01 | modification-of-the-objectID-objectPath
ARC-2014-1571R02 | procedure-for-service-layer-managements
ARC-2014-1579R07 | TS-0001_sec9_mgmt_cleanup
ARC-2014-1580R04 | TS-0001_sec10_mgmt_cleanup
ARC-2014-1523R03 | TS-0007-Device-Onboarding
ARC-2014-1554 | TS-0007-Section 7_DM_update
ARC-2014-1555 | TS-0007-Mca_Application_Software_Management_Service

## Slide 6: Highlights
TS-0004 Protocol
  Refinement on <node>, [CMDHPolicy], service layer management
  Agreed contributions by WG3/WG5 :
PRO-2014-0477R03 | procedure-for-service-layer-managements
PRO-2014-0467R02 | CR_TS-0004_node
PRO-2014-0483R02 | TS-0004_updates_on_ac_and_cmdh_policies

## Slide 7: Highlights
TS-0005: Management enablement (OMA)
  Editor’s notes resolution
  Agreed contributions:
  Output version: v0.4.0
  Current status: draft (95%)
TS-0006: Management enablement (BBF)
  Editorial updates
  Agreed contributions:
  Output version: v0.5.0
  Current status: draft (95%)
MAS-2014-0478 | LWM2M Mapping Resources minor updates
MAS-2014-0477 | TS-0006-Management_Enablement_(BBF)_Editorial_Vendor

## Slide 8: Highlights
TR-0007: Abstraction & Semantics TR
  Additional use cases, requirements, next steps
  Agreed contributions:
  Output version: v2.0.0
  Current status: Draft (10%)
    The percentage is evaluated regarding the completeness for starting the normative work of next release.
      Clarify the semantic requirements to go to WG1
      Propose architecture framework with staged introduction of features to go to WG2
MAS-2014-0467R02 | Semantic home care for smart aging use case
MAS-2014-0468R02 | Extending semantic related requirements
MAS-2014-0474R03 | Intelligent Indoor Air Cleaning Use Case

## Slide 9: Open Issues
N/A

## Slide 10: Open Action Items
# | Action Item Description | Owner | Status
A-WG5-10.0-001 | to ensure oneM2M requirements are correctly shared with HGI / BBF Smart Home team on Device Template activity. Including the relationship with ontologyRef. | NEC, Orange | OPEN
A-WG5-10.0-002 | to put in the ARC issue list for further refinement of the terminology of 'instance' of <mgmtObj> resource to refer to the sub-class of <mgmtOjb> resource, e.g. [CMDHPolicies]). | Nicolas, Qualcomm | CLOSED
A-WG5-11.0-001 | to populate MAS-2014-0479R01 with initial set of existing semantic requirements in TR0007 | NEC | OPEN

## Slide 11: Next Steps - Management
TS-0004 (Protocol)
  Xsd, etc.
TS-0005 (OMA)
  Resolve remaining Editor’s notes.
TS-0006 (BBF)
  No specific issue
TS-0001 (Architecture)
  driven by stage 3 feedback.
TS-0007 (SOA)
  Consistency check

## Slide 12: Next Steps – Abstraction & Semantics
TR-0007 (Abstraction & Semantics Study)
  Semantic requirements analysis and refinement for next release
    MAS-2014-0479, Semantic requirements analysis
  Architecture impact/solution on detailed semantic functions for next release
Collaboration with ETSI SmartM2M on Smart Appliances (SAP)
  2nd SAP workshop (Oct 14th, Sophia Antipolis)
Collaboration with HGI
  Update with HGI on oneM2M TR0007

## Slide 13: Next Steps – Semantic Work Timeline
TP#15
TP#16
TP#17
TP#14
Requirements input to WG1
1st draft of ARC impact (~70%)
Normative WIs approved
TR0007 Change Control (~80%)
Normative WIs starts
TR0007 Approval (~95%)
Normative WIs continues

## Slide 14: Next Meetings / Calls
Conference Calls
  MAS#13.1: Oct 13, 2014, UTC 12:00-13:30
  MAS#13.2: Oct 27, 2014, UTC 12:00-13:30
Face-to-Face
  MAS#14.0: Nov 10 - 14, Busan, Korea

## Slide 15
Thank You!