## Slide 1: WG5 - MAS Progress Report at TP #14
Group Name: WG5 MAS (Management, Abstraction & Semantics)
Source: Yongjing Zhang (Huawei, WG5 Chair)
Meeting Date: 2014-11-10 to 2014-11-14
Agenda Item: TP#14, Item 12, Reports from Working Groups

## Slide 2: Issues for DECISION in TP
CRs for TP APPROVAL
  TS-0005: Management enablement (OMA)
LS to OMA DM
  TP-2014-0548 draft_LS2OMA_on_cmdhMO
    (aka MAS-2014-0501R01)
MAS-2014-0493R01 | TS0005_corrections_to_cmdhMO and DDF

## Slide 3: Issues for DISCUSSION in TP
Issue 1: <text>
Issue 2: <text>
N/A

## Slide 4: Items for INFORMATION
    Contribution status can be found in
      MAS-2014-0495R08-MAS#14_contribution_list
    oneM2M Webinar#04 on M.A.S.
      MAS-2014-0498
      Please feedback/questions asap if any

## Slide 5: Highlights
TS-0001 Functional Architecture
  Clean-up on <mgmtObj> resources
  Agreed contributions by WG2/WG5:
TS-0007 Service Component
  Clean-up on management aspects
  Agreed contributions by WG2/WG5 :
ARC-2014-1643 | TS-0007-downloadFirmware&installFirmware_update
ARC-2014-1644R01 | TS-0007-Section 6_getManagementAdapter_update
ARC-2014-1652R02 | TS-0001-V1.2.0_cleanup_AnnexD
ARC-2014-1635R01 | Cleanup of mgmtObj resource
ARC-2014-1671 | Correction active CMDH Policy link

## Slide 6: Highlights
TS-0004 Protocol
  Clean-up on <mgmtObj> resource definition
  XSD design discussion for <mgmtObj> resource and its specializations
  Agreed contributions by WG3/WG5 :
PRO-2014-0557 | Clean up of mgmtObj related sections
PRO-2014-0558R03 | Adding_Definition_of_missing_data_types

## Slide 7: Highlights
TS-0005: Management enablement (OMA)
  Editorial changes and DDF file for [CMDHMO]
  Agreed contributions:
  Output version: v0.5.0
    MAS-2014-0502, Management_Enablement (OMA)-V0_5_0
    Ready for edit help
  Current status: draft (95%)
TS-0006: Management enablement (BBF)
  No change.
MAS-2014-0493R01 | TS0005_corrections_to_cmdhMO and DDF

## Slide 8: Highlights
TR-0007: Abstraction & Semantics TR
  Semantic requirements analysis – DONE!!!
    Consider to update TR0007 according to the consolidated requirements
    Ready to be fed to REQ WG for next release normative work
  New thoughts input on semantic requirements, modeling, service composition – FFS
  Agreed contributions:
  Output version: v2.1.0
  Current status: Draft (10%)
    The percentage is evaluated regarding the completeness for starting the normative work of next release.
MAS-2014-0499 | CR_to_Section_7_2_1_of_TR-0007_v2_0_1 (Rel-2 mirror of MAS-2014-0489)

## Slide 9: Open Issues
N/A

## Slide 10: Open Action Items
# | Action Item Description | Owner | Status
A-WG5-10.0-001 | to ensure oneM2M requirements are correctly shared with HGI / BBF Smart Home team on Device Template activity. Including the relationship with ontologyRef. | NEC, Orange | OPEN
A-WG5-14.0-001 | to prepare a LS to OMA to register CMDH related MOs to OMNA. | Qualcomm | CLOSED

## Slide 11: Next Steps - Management
TS-0004 (Protocol)
  Xsd, etc.
  Further clean-up (potentially)
TS-0005 (OMA)
  Resolve remaining Editor’s notes.
TS-0006 (BBF)
  No specific issue
TS-0001 (Architecture)
  No specific issue
TS-0007 (SOA)
  Further clean-up (potentially)

## Slide 12: Next Steps – Abstraction & Semantics
TR-0007 (Abstraction & Semantics Study)
  To update TR0007 according to the consolidated requirements
  To work with REQ WG for next release normative work
  Architecture impact/solution on detailed semantic functions for next release
Collaboration with ETSI SmartM2M on Smart Appliances (SAP)
  Exchange on the common ontology for smart appliances.
    Information update by TP#15 (Patricia)
Collaboration with HGI
  Update with HGI on oneM2M TR0007
    Potential opportunity: HGI December meeting. (Patricia)
Collaboration with OMA on cmdhMO registration
  See LS: TP-2014-0548 draft_LS2OMA_on_cmdhMO

## Slide 13: Next Steps – Semantic Work Timeline
TP#15
TP#16
TP#17
TP#14
Requirements input to WG1
1st draft of ARC impact (~70%)
Normative WIs approved
TR0007 v2 Change Control (~80%)
Normative WIs starts
TR0007 v2 Approval (~95%)
Normative WIs continues

## Slide 14: Next Meetings / Calls
Conference Calls
  MAS#14.1: Nov 24, 2014, UTC 21:00-23:00
  MAS#14.2: Dec 15, 2014, UTC 21:00-23:00
  MAS#14.3: Jan 5, 2015, UTC 21:00-23:00
Face-to-Face
  MAS#15.0: Jan19-23, Miami, Florida, USA

## Slide 15
Thank You!