## Slide 1: WG5 - MAS Progress Report at TP #14
Group Name: WG5 MAS (Management, Abstraction & Semantics)
Source: Yongjing Zhang (Huawei, WG5 Chair)
Meeting Date: 2014-11-10 to 2014-11-14
Agenda Item: TP#14, Item 12, Reports from Working Groups

## Slide 2: Issues for DECISION in TP
CRs for TP APPROVAL
  TS-0005: Management enablement (OMA)
LS to OMA DM
  TP-2014-0548 draft_LS2OMA_on_cmdhMO
    (aka MAS-2014-0501R01)
MAS-2014-0493R01 | TS0005_corrections_to_cmdhMO and DDF

## Slide 3: Issues for DISCUSSION in TP
Issue 1: <text>
Issue 2: <text>
N/A

## Slide 4: Items for INFORMATION
    Contribution status can be found in
      MAS-2014-0495R09-MAS#14_contribution_list
    oneM2M Webinar#04 on M.A.S.
      MAS-2014-0498R01
      Please feedback/questions asap if any

## Slide 5: Highlights
TS-0001 Functional Architecture
  Clean-up on <mgmtObj> resources
  Agreed contributions by WG2/WG5:
TS-0007 Service Component
  Clean-up on management aspects
  Agreed contributions by WG2/WG5 :
ARC-2014-1643 | TS-0007-downloadFirmware&installFirmware_update
ARC-2014-1644R01 | TS-0007-Section 6_getManagementAdapter_update
ARC-2014-1652R02 | TS-0001-V1.2.0_cleanup_AnnexD
ARC-2014-1635R01 | Cleanup of mgmtObj resource
ARC-2014-1671 | Correction active CMDH Policy link

## Slide 6: Highlights
TS-0004 Protocol
  Clean-up on <mgmtObj> resource definition
  XSD design discussion for <mgmtObj> resource and its specializations
  Agreed contributions by WG3/WG5 :
PRO-2014-0557 | Clean up of mgmtObj related sections
PRO-2014-0558R03 | Adding_Definition_of_missing_data_types

## Slide 7: Highlights
TS-0005: Management enablement (OMA)
  Editorial changes and DDF file for [CMDHMO]
  Agreed contributions:
  Output version: v0.5.0 (MAS-2014-0502)
    Ready for edit help
  Current status: draft (95%)
TS-0006: Management enablement (BBF)
  No change.
MAS-2014-0493R01 | TS0005_corrections_to_cmdhMO and DDF

## Slide 8: Highlights
TR-0007: Abstraction & Semantics TR
  Semantic requirements analysis – DONE!!!
    Output: MAS-2014-0503 MAS Semantics Requirements consolidation
    Consider to update TR0007 according to the consolidated requirements
    Ready to be fed to REQ WG for next release normative work
  New thoughts input on semantic requirements, modeling, service composition – FFS
  Agreed contributions:
  Output version: v2.1.0
  Current status: Draft (10%)
    The percentage is evaluated regarding the completeness for starting the normative work of next release.
MAS-2014-0499 | CR_to_Section_7_2_1_of_TR-0007_v2_0_1 (Rel-2 mirror of MAS-2014-0489)

## Slide 9: Open Issues
N/A

## Slide 10: Open Action Items
# | Action Item Description | Owner | Status
A-WG5-10.0-001 | to ensure oneM2M requirements are correctly shared with HGI / BBF Smart Home team on Device Template activity. Including the relationship with ontologyRef. | NEC, Orange | OPEN
A-WG5-14.0-001 | to prepare a LS to OMA to register CMDH related MOs to OMNA. | Qualcomm | CLOSED

## Slide 11: Next Steps - Management
TS-0004 (Protocol)
  Xsd, etc.
  Further clean-up (potentially)
TS-0005 (OMA)
  Resolve remaining Editor’s notes.
TS-0006 (BBF)
  No specific issue
TS-0001 (Architecture)
  No specific issue
TS-0007 (SOA)
  Further clean-up (potentially)

## Slide 12: Next Steps – Abstraction & Semantics
TR-0007 (Abstraction & Semantics Study)
  To update TR0007 according to the consolidated requirements
  To work with REQ WG for next release normative work
  Architecture impact/solution on detailed semantic functions for next release
Collaboration with ETSI SmartM2M on Smart Appliances (SAP)
  Exchange on the common ontology for smart appliances.
    Information update by TP#15 (Patricia)
Collaboration with HGI
  Update with HGI on oneM2M TR0007
    Potential opportunity: HGI December meeting. (Patricia)
Collaboration with OMA on cmdhMO registration
  See LS: TP-2014-0548 draft_LS2OMA_on_cmdhMO

## Slide 13: Next Steps – Semantic Work Timeline
TP#15
TP#16
TP#17
TP#14
Requirements input to WG1
1st draft of ARC impact (~70%)
Normative WIs approved
TR0007 v2 Change Control (~80%)
Normative WIs starts
TR0007 v2 Approval (~95%)
Normative WIs continues

## Slide 14: Next Meetings / Calls
Conference Calls
  MAS#14.1: Nov 24, 2014, UTC 21:00-23:00
  MAS#14.2: Dec 15, 2014, UTC 21:00-23:00
  MAS#14.3: Jan 5, 2015, UTC 21:00-23:00
Face-to-Face
  MAS#15.0: Jan19-23, Miami, Florida, USA

## Slide 15
Thank You!