## Slide 1: WG5 - MAS Progress Report at TP #15
Group Name: WG5 MAS (Management, Abstraction & Semantics)
Source: Yongjing Zhang (Huawei, WG5 Chair)
Meeting Date: 2015-01-19 to 2015-01-23
Agenda Item: TP#15, Item 11, Reports from Working Groups

## Slide 2: Issues for DECISION in TP
CR PACKs for TP APPROVAL
  TS-0005: Management enablement (OMA)
    Output version: v1.0.0
  TS-0006: Management enablement (BBF)
    Output version: v1.0.0
TP-2015-0585 | CR pack for TS0005 for TP#15
TP-2015-0586 | CR pack for TS0006 for TP#15

## Slide 3: Issues for DISCUSSION in TP
Issue 1: <text>
Issue 2: <text>
N/A

## Slide 4: Items for INFORMATION
N/A

## Slide 5: Highlights
TS-0001 Functional Architecture
  Address external comments
  Agreed contributions by WG2/WG5:
TS-0007 Service Component
  Editor’s note cleanup
  Agreed contributions by WG2/WG5 :
ARC-2015-0008R04 | TS-0007-DM_editor_notes_cleanup
ARC-2015-1705 | Address Device Management comments from IEEE P2413

## Slide 6: Highlights
TS-0005: Management enablement (OMA)
  Editor’s note cleanup
  Additional mapping to LWM2M on CMDHpolicies
  Agreed contributions:
  Output version: v1.0.0
  Current status: draft (95%)
MAS-2015-0006R02 | access-control-mapping
MAS-2015-0007 | cleanup-of-the-editors-note
MAS-2015-0012R03 | EditHelp
MAS-2015-0017 | CR_TS0005_OMADM_CMDHpolicies_bugfixes
MAS-2014-0509R01 | LWM2M MgmtLink Mapping
MAS-2014-0510 | LWM2M CMDH Policy Mapping
MAS-2015-0513R01 | Datatype_of_LimitsDelAggregation

## Slide 7: Highlights
TS-0006: Management enablement (BBF)
  Editorial changes
  Agreed contributions:
  Output version: v1.0.0
  Current status: draft (95%)
MAS-2015-0013 | TS-0006 Edit Help and Reference Update
MAS-2015-0515 | TS-0006 Model Reference Correction

## Slide 8: Highlights
TR-0007: Abstraction & Semantics TR
  Status report to TP#15
  Initial discussion on R2 semantic architecture, assumptions (RDF/OWL), method of work
  Clarification on different ways of interworking (abstraction-based, semantic-based)
  Invited presentation on Semantic Interoperability experience by Fraunhofer IGD
  Agreed contributions: (in MAS#14.3 + MAS#15)
  Output version: v2.3.0
  Current status: Draft (15%)
MAS-2014-0508 | CR_to_Update_Requirements_in_TR-0007_v2_1_0.doc
MAS-2015-0512R01 | TR-0007_sec7_figure_change

## Slide 9: Highlights
Revised WI-0017 to support home domain abstract information model (see. MAS-2015-0002R06)

## Slide 10: Open Issues
N/A

## Slide 11: Open Action Items
# | Action Item Description | Owner | Status
A-WG5-10.0-001 | to ensure oneM2M requirements are correctly shared with HGI / BBF Smart Home team on Device Template activity. Including the relationship with ontologyRef. | NEC, Orange | OPEN
A-WG5-14.3-001 | provide status report regarding semantic TR | Martin (NEC) | CLOSED

## Slide 12: Next Steps – Abstraction & Semantics
Semantic capability for R2
  1. take RDF/OWL as the assumption of semantic/ontology modeling language.
  2. start to work in TR 0007 on
    “Semantic engine” CSF description
    oneM2M base ontology
    architectural high level flow and examples about semantic enhancement and impact to other CSFs.
  3. bring TR0007 to ARC WG for common understanding
  4. setup normative WI (by TP#16) and develop technical details in MAS jointly with ARC/PRO (as did for Management)
  5. take specific examples (e.g. ETSI SAP and W3C SSN) to validate the semantic work for interworking with verticals

## Slide 13: Next Steps – Abstraction & Semantics
Work on New WI: Generic Interworking
Work on New TR: Home Domain Abstract Information Model under WI-0017
  TBD based on TP decision
Collaboration with ETSI SmartM2M on Smart Appliances (SAP)
  E.g. use SAP ontology to check against oneM2M base ontology and generic interworking
Collaboration with HGI/BBF
Collaboration with OMA on LWM2M object registration

## Slide 14: Next Meetings / Calls
Conference Calls
  MAS#15.1: Monday, Feb 16, 2015, UTC 21:00-23:00?
  MAS#15.2: Monday, Mar 16, 2015, UTC 21:00-23:00?
Face-to-Face
  MAS#16.0: March23-27, Sophia Antipolis, France

## Slide 15
Thank You!