## Slide 1: WG5 – MAS#21 Status Report
Group Name: WG5 MAS (Management, Abstraction & Semantics)
Source: Yongjing Zhang (Huawei, WG5 Chair)
Meeting Date: 2016-01-18 to 2016-01-22
Agenda Item: TP#21, Item 10.4, Reports from Working Groups

## Slide 2: Issues for DECISION in TP
Request for TP Approval & Ratification (R2)
  TP-2016-0022 TR-0017 for TP#21 approval
FREEZE deliverables (R2)
  TS-0023 Home Appliances Information Model and Mapping ( 0.3.0)
Request for TP Ratification (R1)
  TS-0006 v1.1.3
  TS-0005 v1.3.0  to be updated to v1.4.0

## Slide 3: Issues for DECISION in TP
CR Pack for TR-0007 (R2)
  TP-2016-0023 CR pack TR0007 R2 at TP#21
CR Pack for TS-0005 (R1)
  TP-2016-0043 CR pack TS0005 R1 at TP#21
MAS-2016-0015R01 | TR-0007_section_8_5_editorial
MAS-2016-0030R03 | TR-0007-Semantic_AccessControlPolicy

## Slide 4: Issues for DECISION in TP
Recommendation to TP
  MAS supports to move HGI SDT github project to oneM2M governed (by ETSI) gitlab infrastructure.
    This ensures clear reference to the SDT version currently used in TS-0023 (Home Appliances Information Model and Mapping).
    This also gives oneM2M full control over future extension of SDT under WI-0043 (Continuation & integration of HGI Smart Home activitie) and potential future work items.

## Slide 5: Issues for INFORMATION in TP
100+ contributions (incl. revs) treated, 29 agreed.
  See all status in MAS-2016-0034 (latest revision)
Meeting Objectives review
  Release 1 maintenance:
    WI-0010 (TS-0005)
  Freeze stage 2 work of Release 2 features
    Home domain abstraction model: WI-0017 (TR-0017, TS-0023)
    Semantics enabling (e.g. discovery, base ontology): WI-0025 (TS-0012), WI-0005 (TR-0007), TS-0001
    LWM2M interworking: WI-0024 (TS-0014)
  Progress other Release 2 work
    Field device configuration: WI-0030 (TS-0022, TS0001)
    Progress HGI continuation/integration: WI-0043 (TR-0022)
?
Notes: TS-0023: 71 ModuleClasses and 13 Device models

## Slide 6: Issues for INFORMATION in TP
Deliverables/WIs progress
  WI-0038 - Release 1 Maintenance
    TS-0001 Architecture
  WI-0030: M2M Application & Field Domain Component Configuration
    TS-0022 Field Device Configuration
  WI-0017: Home Domain Enablement
    TR-0017, TS-0023 Home Appliances Info. Model & Mapping
  WI-0043: Continuation & integration of HGI Smart Home activities
    TR-0022 HGI Continuation & Integration
  WI-0024: LWM2M Interworking
    TS-0014 LWM2M Interworking
  WI-0005: oneM2M Abstraction and Semantics Capability Enablement
    TR-0007 Semantic Study, TS-0001 Architecture
  WI-0025: Generic Interworking
    TS-0012 oneM2M Base Ontology
 50%
Mgmt
Abstraction
Semantics
 80%
 90%
 55%
 85%
 85%
* to be confirmed by rapporteurs

## Slide 7: Open Issues
In TS-0023, the meaning of ‘Eventable’ for dataPoints and the impact to resource mapping, system behavior needs further study. (May be removed before R2 publication if not justified.)

## Slide 8: Open Action Items
# | Action Item Description | Owner | Status
A-WG5-20.0-001 | Consolidated home appliance models | Samsung (Jieun), LGE, DT, Orange, Fujistu, Huawei | CLOSED
A-WG5-20.0-002 | Semantic discovery/query across resources/CSEs | NEC | CLOSED
A-WG5-20.0-003 | Implementation consideration of triple store for <semanticDescriptor>, especially on Access Control Policy enforcement for Semantic discovery/query | InterDigital | CLOSED
A-WG5-20.0-004 | Reuse SDT xsd for <flexContainer> specialization, and relation with Base Ontology | LGE, DT, NEC | OPEN
A-WG5-21.0-001 | Further contributions to give more descriptive text in the 'Documentation' field in TS-0023. | LGE, and all contributing members | OPEN
A-WG5-21.0-002 | further clarification of 'Eventable‘ in TS-0023. Do we need to keep it or not. How does it impact resource mapping. | DT, LGE | OPEN
A-WG5-21.0-003 | Map home appliance information model to Base Ontology, in TS0023. | NEC, DT, KETI | OPEN
A-WG5-21.0-004 | Consistency check between accepted ModuleClasses and device profiles, including default value, units for datapoints in TS-0023. | LGE/Rapporteur | OPEN
A-WG5-21.0-005 | Consistency check in TS-0012 (e.g. SAREF mapping based on the latest Base Ontology) | NEC/Rapporteur | OPEN

## Slide 9: Next Steps – Semantics
Consistency check in TS-0012 (e.g. SAREF mapping based on the latest Base Ontology)
Mapping Base Ontology to oneM2M resources
Stage 3 (TS-0004, …?)

## Slide 10: Next Steps – Abstraction
Normative work on Home domain info. model (TS-0023)
  Consistency check in TS-0023 to ensure no overlap/conflict ModuleClasses, Properties etc.
  More descriptive text for 'Documentation‘, ‘Note’.
  Complete oneM2M resource mapping in Annex
  Stage 3 data types, xsd (SDT)
  mapping to Base Ontology?
  Mapping to external home appliance information model (e.g. AllSeen, OIC)
HGI continuation & integration (WI-0043)

## Slide 11: Next Steps – Management
Field Device Configuration
  <mgmtObj> specialization for Node Enrollment

## Slide 12: Next Meetings / Calls
Conference Calls
  MAS#21.1: 2016-Feb-1, UTC 13:30-15:00
  MAS#21.2: 2016-Feb-15, UTC 13:30-15:00
  MAS#21.3: 2016-Feb-29, UTC 13:30-15:00
Face-to-Face
  MAS#22: March 14-18, 2016, Sophia Antipolis, France

## Slide 13
Thank You!