## Slide 1: WG5 – MAS#23 Status Report
Group Name: WG5 MAS (Management, Abstraction & Semantics)
Source: Yongjing Zhang (Huawei, WG5 Chair)
Meeting Date: 2016-05-16 to 2016-05-20
Agenda Item: TP#23, Item 10.4, Reports from Working Groups

## Slide 2: Issues for DECISION in TP
CR Pack for TR-0007 (R2)
  TP-2016-0147-TR-0007_Rel-2_CR_pack, contains:
    MAS-2016-0128R05

## Slide 3: Issues for INFORMATION in TP
Sessions:
  5 dedicated
  4 ad-hoc
  4 joint (with REQ, PRO, SEC)
  Contributions (See MAS-2016-0138)
    ~100 treated (incl. revs)
    34 Agreed

## Slide 4: Issues for INFORMATION in TP
Meeting Objectives review
  Finalize WI-0017 (TS-0023) Home domain abstraction model Release 2 (APPROVAL after TP#23)  new baseline to be provided
  Finalize WI-0025 (TS-0012) Generic interworking Release 2 (APPROVAL after TP#23)  new baseline to be provided
  FREEZE WI-0030 (TS-0022) Field Device Configuration
  Finalize stage 3 (TS-0004, TS-0009) of WI-0005 on Semantics Capability Enablement (with PRO)
  APPROVE WI-0024 (TS-0014) LWM2M interworking (with ARC)
  Release 1 maintenance (with PRO)
  Evaluate requirement fulfillment in R2 (with REQ)
  Release 3 planning (see page 9)
Notes: TS-0023: 71 ModuleClasses and 13 Device models

## Slide 5: Issues for INFORMATION in TP
Deliverables/WIs progress
  WI-0038 - Release 1 Maintenance
    TS-0001 Architecture
  WI-0030: M2M Application & Field Domain Component Configuration
    TS-0022 Field Device Configuration
  WI-0017: Home Domain Enablement
    TR-0017, TS-0023 Home Appliances Info. Model & Mapping
  WI-0043: Continuation & integration of HGI Smart Home activities
    TR-0022 HGI Continuation & Integration
  WI-0024: LWM2M Interworking
    TS-0014 LWM2M Interworking
  WI-0005: oneM2M Abstraction and Semantics Capability Enablement
    TR-0007 Semantic Study, TS-0001 Architecture
  WI-0025: Generic Interworking
    TS-0012 oneM2M Base Ontology
 60%
Mgmt
Abstraction
Semantics
 95%
 100%
 85%
 95%
 100%

## Slide 6: Open Issues
n/a

## Slide 7: Open Action Items
Number | Action | Responsible | Status
A-WG5-20.0-004 | Mapping of SDT for oneM2M Resources, and its relationship with Base Ontology | LGE, DT, NEC | CLOSED
A-WG5-21.0-001 | Further contributions to give more descriptive text in the 'Documentation' field in TS-0023. | LGE, and all contributing members | CLOSED
A-WG5-21.0-002 | further clarification of 'Eventable‘ in TS-0023. Do we need to keep it or not. How does it impact resource mapping. | DT, LGE | CLOSED
A-WG5-21.0-003 | Map home appliance information model to Base Ontology, in TS0023. | NEC, DT, KETI | CLOSED
A-WG5-21.0-004 | Consistency check between accepted ModuleClasses and device profiles, including default value, units for datapoints in TS-0023. | LGE/Rapporteur | CLOSED
A-WG5-21.0-005 | Consistency check in TS-0012 (e.g. SAREF mapping based on the latest Base Ontology) | NEC/Rapporteur | CLOSED
A-WG5-22.0-001 | TS-0023 Editor will send an email MAS working group to have the outstanding module classes be defined before TP23 | LGE/Rapporteur | CLOSED

## Slide 8: Open Action Items
Number | Action | Responsible | Status
A-WG5-23.0-001 | TR-0007 restructuring and terminology alignment | NEC | OPEN

## Slide 9: Next Steps – Rel3 planning
Semantics enhancement (WI-0005/new WI?)
  In current work scope: query, reasoning, analytics, mash-up…
Remote device provisioning (WI-0030)
  Complete current work.
Home Appliances Information Model evolvement (new WI?)
  More input on metering (water, gas), assisted living, …
  Mapping to external models (allJoyn, OIC/OCF, Echonet…)
Continuation & integration of HGI (WI-0043)
  HGI requirement gap analysis (WI-0043 update)
  Further development of SDT (new WI?)
Information models and Interworking
  Industrial (WI-0028)?, vehicular (WI-0046)?, OGSi (WI-xxxx),

## Slide 10: Next Meetings / Calls
Conference Calls
  MAS#23.1: Jun 6 (Monday), 2016 UTC 12:30-14:00
  MAS#23.2: Jun 20 (Monday), 2016, UTC 12:30-14:00
  MAS#23.3: Jun 27 (Monday), 2016, UTC 12:30-14:00
Face-to-Face
  MAS#24: July 18-22, 2016, Montreal, Canada

## Slide 11
Thank You!