| Input Contribution |  |
| --- | --- |
| Meeting ID* | TP #27 |
| Title:* | Work Program Status TP#27 opening |
| Source:* | Roland Hechwartner, WPM Convenor, roland.hechwartner@t-mobile.at |
| Uploaded Date:* | 2017-02-07 |
| Document(s) Impacted* | none |
| Intended purpose of document:* | Decision Discussion Information Other <specify> |
| Decision requested or recommendation:* | This document is for information only. It contains the ADM-0001-oneM2M_Work_Programme-V26_2_0 and the Work Item Status %completion at TP26 closing (attachments). Furthermore it lists the deliverables and related WIs reaching the “freeze” or “approval” milestone at TP#27 |
| Template Version:23 February 2015 (Dot not modify) |  |

oneM2M Notice

The document to which this cover statement is attached is submitted to oneM2M.  Participation in, or attendance at, any activity of oneM2M, constitutes acceptance of and agreement to be bound by terms of the Working Procedures and the Partnership Agreement, including the Intellectual Property Rights (IPR) Principles Governing oneM2M Work found in Annex 1 of the Partnership Agreement.

# Work Program Status @TP#27 opening

See the work program status at TP#27 opening in the documents attached:

- ADM-0001-oneM2M_Work_Programme-V26_2_0 with the full status

- Work Item Status %completion at TP26 closing (TP-2016-0349R02-Work_Item_Status_%comp_TP26)

###### List of deliverables and related Work Items reaching the freeze or approval milestone at TP#27:

Freeze Date at TP#27:

WI-0021 Secure Environment Abstraction: TS-0016 Secure Environment Abstraction; WG4; Rapporteur vacant!

WI-0047 DDS usage in oneM2M system: TR-0027 DDS usage in oneM2M system;

WI-0048 OSGi Interworking: TR-Analysis on the interworking between oneM2M and OSGi Alliance - Not Started!

WI-0054 Developers Guide Series: TR-0025 Application developer guide: Light control example using HTTP binding

WI-0062 Service Layer Forwarding: TR-0030 Service Layer Forwarding;

Approval Date at TP#27:

WI-0035 – Action Triggering: TR-0021 Study of the action triggering in M2M. WG2

WI-0057-TEF Interface: TS-0032 MAF and MEF Interface Specification. WG4

WI-0067- UICC Framework Public Key Enhancements (UPK); CR’s to TS-0003. WG4

Approval Date before TP#27:

WI-0030- M2M Application & Field Domain Component Configuration: TS-0022 Field Device Configuration