## Slide 1: WG5 – MAS#27 Status Report
Group Name: WG5 MAS (Management, Abstraction & Semantics)
Source: Yongjing Zhang (Huawei, WG5 Chair)
Meeting Date: 2017-2-13 to 2017-2-17

## Slide 2: Issues for DECISION in TP
TP approval
  CR pack TS-0012 R3/R2
    TP-2017-0034
  CR pack TS-0023 R3
    TP-2017-0035
MAS-2017-0011R01
MAS-2017-0009R04
MAS-2017-0015R02

## Slide 3: Issues for INFORMATION in TP
Sessions:
  3 dedicated
  2 ad-hoc
  2 SEC/MAS joint
  1 ARC/MAS joint
  Contributions (See the latest rev of MAS-2017-0020)
    ~60 treated (incl. revs)
    18 Agreed

## Slide 4: Issues for INFORMATION in TP
Meeting Objectives review
  Finalize WI-0030 Field Device Configuration
    TS-0022 Device configuration (re-structuring, authenticationProfile, credentials)
  Progress WI-0056 - Evolution of Proximal IoT Interworking
    TS-0023 HAIM enhancement (new models based on OCF, OMA CD)
  Progress WI-0063 - Base Ontology & Generic Interworking
    TS-0012 Base Ontology (VariableConversion)
    TS-0030 Generic Interworking (abstract AE still needs ffs)
  Progress WI-0053 - Rel-3 Enhancements on Semantic Support
    TR-0033 Study on Enhanced Semantic Enablement (<semanticContentInstance> )
    TS-0034 Semantic Support (new skeleton)
    TS-0001 Architecture (<semanticDescriptor> added to <mgmtObj>)
  New WI: oneM2M - W3C WoT Interworking
  New WI: Disaster Alert Service Enabler
  LS treatment (replies to OMA CD, OCF are drafted)
 85%
15%
 20%
 25%
 0%
 0%
Notes: TS-0023: 71 ModuleClasses and 13 Device models

## Slide 5: Open Action Items
Number | Action | Owner | Status
A-WG5-26.0-001 | Synchronize the <mgmtObj> list in TS-0001 (2.x and/or 3.0) with TS-0022 before TS-0022 publication. | Shingo (Fujitsu) | OPEN
A-WG5-27.0-001 | Check/ separate the jobState for other device models through out TS-0023. | Dongjoo (LGE) | OPEN
A-WG5-27.0-002 | Rapporteur to provide a new baseline of TS-0022 base on new template. | Shingo (Fujitsu) | OPEN
A-WG5-27.0-003 | Improve TR-0031 LWM2M interworking 1. to sync with the lasted LWM2M 1.0 Objects, and point to specific version in the references 2. in mapping rules, need to consider objectlink, multi instance issues 3. Provide concrete examples to validate the rules | Dale (InterDigital) | OPEN
A-WG5-27.0-004 | Work with TP officers on the re-lisencing of SDT in oneM2M. | Andreas (DT) | OPEN
A-WG5-27.0-005 | Update WI-0030/TS-0022 schedule according to current progress. | Shingo (Fujitsu) | OPEN

## Slide 6: Next Steps
Rel-2.x
  WI-0030 - Field Device Configuration  freeze & publication
Proceed Rel-3 WIs
  WI-0056 - Evolution of Proximal IoT Interworking
    Enhancement of HAIM, mapping with external models, evolve to SDT 4.0?
  WI-0063 - Rel-3 Enhancements on Base Ontology & Generic Interworking
    Further explore abstraction and automation, with concrete examples
  WI-0053 - Rel-3 Enhancements on Semantic Support
    Further progress TR-0033
    Considering input to TS-0034
  WI-0052 - LWM2M DM & Interworking Enhancements
    Some examples to validate the mapping rules in TR
  WI-00XX – W3C WoT Interworking
    Skeleton and initial input
  WI-00YY – Disaster Alert Service Enabler
    Skeleton and initial input

## Slide 7: External collaboration
HAIM enhancement & mapping to specific techs (ECHONET, OMA-CD, OCF, ZigBee)
W3C WoT interworking, plugtest?

## Slide 8: Next Meetings / Calls
Conference Calls
  MAS#27.1: Feb 27 (Monday), 2017, UTC 13:00-14:30
  MAS#27.2: Mar 13 (Monday), 2017, UTC 13:00-14:30
Face-to-Face
  MAS#28: Mar 27 - 31, 2017, ETSI, Sophia Antipolis, France

## Slide 9
Thank You!