| Input Contribution |  |
| --- | --- |
| Meeting ID* | TP #28 |
| Title:* | Work Program Status TP#28 opening |
| Source:* | Roland Hechwartner, WPM Convenor, roland.hechwartner@t-mobile.at |
| Uploaded Date:* | 2017-03-17 |
| Document(s) Impacted* | none |
| Intended purpose of document:* | Decision Discussion Information Other <specify> |
| Decision requested or recommendation:* | This document is for information only. The ADM-0001-oneM2M_Work_Programme-V27_2_0 with the full work item status is attached; furthermore this document lists the deliverables and related WIs reaching the “freeze” or “approval” milestone at TP#28. |
| Template Version:23 February 2015 (Dot not modify) |  |

oneM2M Notice

The document to which this cover statement is attached is submitted to oneM2M.  Participation in, or attendance at, any activity of oneM2M, constitutes acceptance of and agreement to be bound by terms of the Working Procedures and the Partnership Agreement, including the Intellectual Property Rights (IPR) Principles Governing oneM2M Work found in Annex 1 of the Partnership Agreement.

# Work Program Status @TP#28 opening

See the work program status at TP#28 opening in the document attached:

- ADM-0001-oneM2M_Work_Programme-V27_2_0

###### List of Work Items and their deliverables reaching either freeze or approval milestone at TP#28:

Freeze Date at TP#28:

WI-0052 - LWM2M DM & Intwkg Enhancements: TR-0031 LWM2M DM and Interworking Enhancements. WG5

WI-0057 - TEF Interface: TS-0032 MAF and MEF Interface Specification. WG4

Approval Date at TP#28:

WI-0035 – Action Triggering: CRs to TS-0001 on new resources definition to support action triggering. WG2

WI-0048 -OSGi Interworking: TR-Analysis on the interworking between oneM2M and OSGi Alliance. WG2

WI-0062 - Service Layer Forwarding: TR-0030 Service Layer Forwarding. WG2

WI-0067- UICC Framework Public Key Enhancements (UPK); CR’s to TS-0003. WG4

Approval Date before TP#28 (and not approved,yet):

WI-0030- M2M Application & Field Domain Component Configuration: TS-0022 Field Device Configuration. WG5

WI-0035 – Action Triggering: TR-0021 Study of the action triggering in M2M. WG2