## Slide 1: WG5 – MAS#29 Status Report
Group Name: WG5 MAS (Management, Abstraction & Semantics)
Source: Yongjing Zhang (Huawei, WG5 Chair)
Meeting Date: 2017-5-22 to 2017-5-26

## Slide 2: Executive Highlights
Continuous enhancement to oneM2M Home Appliance Information Model and better alignment with OCF.
Semantic enhancement starts the normative phase as one of the key features to be delivered in oneM2M R3.
LwM2M interworking almost completed, with an additional new LwM2M object for better mapping.
Initial input received on W3C WoT interworking, including background intro and interworking scenarios.
Initial case study of Disaster Alert System in USA opens new Smart City business opportunity for oneM2M
Study on the Modbus interworking and OPC-UA interworking paves way to the broader industrial IoT enablement

## Slide 3: Issues for DECISION in TP
TP approval
  CR pack TS-0023 R3
    TP-2017-0131
  CR pack TS-0005 R3
    TP-2017-0129
  CR pack TS-0006 R3
    TP-2017-0130
  CR pack TS-0022 R2a
    TP-2017-0132
  CR pack TS-0012 R3
    TP-2017-0133

## Slide 4: Issues for INFORMATION in TP
Disposition of W3C SSN (email)
  Individuals are invited to check the W3C email posted on MAS list, review the SSN and provide any comments directly to W3C.
Selected TS/TR for ITU-T transposition
  TS-0005, TS-0006, TS-0012, TS-0022, TS-0023.
Plan for IETF Workshop on IoT Semantic/Hypermedia Interoperability
  Tim (Nokia) will attend the workshop and present on behalf of oneM2M, slides will be support by NEC and Convida on semantics, and LGE and DT on SDT/Abstraction.

## Slide 5: Issues for INFORMATION in TP
Sessions:
  4 dedicated
  2 ad-hoc
  2 joint with ARC
  Contributions (See the latest rev of MAS-2017-0092)
    80 treated (incl. revs)
    27 Agreed

## Slide 6: Issues for INFORMATION in TP
Meeting Objectives review
  Progress WI-0056 - Evolution of Proximal IoT Interworking
    TS-0023 HAIM enhancement (new models based on OCF, OMA CD)
    TS-0033 Proximal Interworking
  Progress WI-0063 - Base Ontology & Generic Interworking
    TS-0030 Generic Interworking
    TS-0012 Base Ontology (bugfix)
  Progress WI-0053 - Rel-3 Enhancements on Semantic Support
    TR-0033 Study on Enhanced Semantic Enablement
    TS-0034 Semantic Support
    TS-0001 Architecture
  Progress WI-0071 - oneM2M - W3C WoT Interworking
    TR-0042 WoT Interworking (background intro & scenarios)
  Progress WI-0070 Disaster Alert Service Enabler (DASE)
    TR-0046 Study on Disaster Alert Service Enabler
 40%?
 55%
 35%
 10%
 10%
Notes: TS-0023: 71 ModuleClasses and 13 Device models

## Slide 7: Issues for INFORMATION in TP
Other work items developed jointly with ARC
  Progress: WI-0059 – OPC-UA Interworking (ARC/MAS)
    TR-0018 Industry Domain Enablement
  Progress: WI-0072 – Modbus Interworking (ARC/MAS)
    TR-0043 Modbus Interworking
  Progress WI-0052 - LWM2M DM & Interworking Enhancements
    TR- 0031 - LWM2M DM & Interworking Enhancements
    TS-0005 - OMA DM/LWM2M mapping (Event Log LwM2M object, 1-1 mapping)
    TS-0001 – Functional Architecture (mgmtSchema)
    TS-0014 – LWM2M Interworking (1-1 mapping)
 95%
 90%
 60%
Notes: TS-0023: 71 ModuleClasses and 13 Device models

## Slide 8: Open Action Items
Number | Action | Owner | Status
A-WG5-27.0-003 | Improve TR-0031 LWM2M interworking 1. to sync with the lasted LWM2M 1.0 Objects, and point to specific version in the references 2. in mapping rules, need to consider objectlink, multi instance issues 3. Provide concrete examples to validate the rules | Dale (InterDigital) | CLOSED
A-WG5-27.0-004 | Work with TP officers on the re-licencing of SDT in oneM2M. | Andreas (DT) | ONGOING
A-WG5-27.2-002 | Determine how to update TS-0005 to reflect the new additions and changes in TS-0022 | WG Chairs | ONGOING
A-WG5-28-001 | to add design principle in TS-0023 for separating 'target state' and 'current state'. | Andreas (DT) | CLOSED
A-WG5-28-002 | Work with PRO on how to implement ‘list of String’ as a valid data type for TS-0023. | Andreas (DT) | OPEN
A-WG5-28.1-001 | Rapporteur’s need to be identified for TS-0012 and TS-0030. (Joerg will serve as Rapporteur of these documents in the interim.) | Chair | OPEN

## Slide 9: Open Action Items
Number | Action | Owner | Status
A-WG5-29-001 | review existing module classes to see any need to distinguish current and target status (only if necessary) | Andreas (DT) | OPEN
A-WG5-29-002 | contact editHelp to make sure how to deal with the copyright issue with W3C, and whether it's allowed to copy content from W3C. | Yongjing (Huawei) | ONGOING
A-WG5-29-003 | review the enumeration of states regarding the word form (verb vs infinite..) through out the TS-0023 | Dongjoo (LGE) | OPEN
A-WG5-29-004 | work on a general rule of whether to create a 'similar' device model with different name vs merger with existing device with optional module classes. | Dongjoo (LGE) & Andreas (DT) | OPEN
A-WG5-29-005 | IETF IoT Semantic/Hypermedia Interoperability workshop preparation. | Tim (Nokia), assisted by LGE/DT/NEC/Convida | OPEN

## Slide 10: Next Steps
Proceed Rel-3 WIs
  WI-0056 - Evolution of Proximal IoT Interworking
    Enhancement of HAIM, mapping with external models, evolve to SDT 4.0?
  WI-0063 - Rel-3 Enhancements on Base Ontology & Generic Interworking
    Alignment with Proximal IoT Interworking (TS-0033)
  WI-0053 - Rel-3 Enhancements on Semantic Support
    Further progress TR-0033?
    Process normative work in TS-0034 & TS-0001 (semantic query, mashup, validation…)
  WI-0071 – W3C WoT Interworking
    Progress TR-0042 (background, analysis, …)
    collaboration with W3C WoT
  WI-0070 – Disaster Alert Service Enabler
    more case studies, technical impact analysis
  WI-0059 – OPC-UA Interworking
    Finish the study phase
  WI-0072 – Modbus Interworking
    interworking solutions

## Slide 11: Next Meetings / Calls
Conference Calls
  MAS#29.1: Jun 12 (Monday), 2017, UTC 13:00-14:30
  MAS#29.2: Jun 26 (Monday), 2017, UTC 13:00-14:30
Face-to-Face
  MAS#30: Jul 10 - 14, 2017, USA

## Slide 12
Thank You!