## Slide 1: WG5 – MAS#30 Status Report
Group Name: WG5 MAS (Management, Abstraction & Semantics)
Source: Yongjing Zhang (Huawei, WG5 Chair)
Meeting Date: 2017-7-10 to 2017-7-14

## Slide 2: Executive Highlights
Last batch of input to Home Appliance Information Model R3 accepted  stage 2 FROZEN
  ~20 device models & module classes added
Proximal Interworking framework settled  stage 2 FROZEN
  interworking architecture and resource mapping rules are aligned
  will serve as the common base for technology specific interworking WIs and the Generic (ontology-based) Interworking WI
Several Semantic Enhancement features become normative part of R3  stage 2 FROZEN
  semantic query (incl. content-based), ontology management, semantic validation, semantic mashup, ACP
  no new features, but further alignment between TS-0001 & TS-0034 would be needed.
Continuous collaboration with OMA on LwM2M
  Event Log Object specification and mapping updated

## Slide 3: Issues for DECISION in TP
TP approval
  CR pack TS-0023 R3
    TP-2017-0211
  CR pack TS-0005 R3
    TP-2017-0212
  CR pack TS-0006 R3
    TP-2017-0213

## Slide 4: Issues for INFORMATION in TP
Sessions:
  6 dedicated
  2 ad-hoc
  4 joint with ARC
  Contributions (See the latest rev of MAS-2017-0151)
    170+ treated (incl. revs)
    60+ Agreed
– New Record!

## Slide 5: Issues for INFORMATION in TP
Meeting Objectives review
  Stage 2 FREEZE: WI-0056 - Evolution of Proximal IoT Interworking
    TS-0023 HAIM enhancement (new models based on OCF, OMA CD)
    TS-0033 Proximal Interworking
  Progress WI-0063 - Base Ontology & Generic Interworking
    TS-0030 Generic Interworking
    TS-0012 Base Ontology (bugfix)
  Stage 2 FREEZE: WI-0053 - Rel-3 Enhancements on Semantic Support
    TR-0033 Study on Enhanced Semantic Enablement
    TS-0034 Semantic Support
    TS-0001 Architecture
  Progress: WI-0072 – Modbus Interworking (ARC/MAS)
    TR-0043 Modbus Interworking
  Progress WI-0070 Disaster Alert Service Enabler (DASE)
    TR-0046 Study on Disaster Alert Service Enabler
80%
 75%
 60%
 60%?
 10%？
Notes: TS-0023: 71 ModuleClasses and 13 Device models

## Slide 6: Open Action Items
Number | Action | Owner | Status
A-WG5-27.2-002 | Determine how to update TS-0005 to reflect the new additions and changes in TS-0022 | WG Chairs | CLOSED
A-WG5-28-002 | Work with PRO on how to implement ‘list of String’ as a valid data type for TS-0023. | Andreas (DT) | CLOSED
A-WG5-28.1-001 | Rapporteur’s need to be identified for TS-0012 and TS-0030. (Joerg will serve as Rapporteur of these documents in the interim.) | Chair | OPEN
A-WG5-29-001 | review existing module classes to see any need to distinguish current and target status (only if necessary) | Andreas (DT) | CLOSED
A-WG5-29-002 | contact editHelp to make sure how to deal with the copyright issue with W3C, and whether it's allowed to copy content from W3C. | Yongjing (Huawei) | ONGOING
A-WG5-29-003 | review the enumeration of states regarding the word form (verb vs infinite..) throughout the TS-0023 | Dongjoo (LGE) | CLOSED
A-WG5-29-004 | work on a general rule of whether to create a 'similar' device model with different name vs merger with existing device with optional module classes. | Dongjoo (LGE) & Andreas (DT) | ONGOING
A-WG5-29-005 | IETF IoT Semantic/Hypermedia Interoperability workshop preparation. | Tim (Nokia), assisted by LGE/ DT/ NEC/ Convida | CLOSED
A-WG5-30-001 | Align TS-0005 to reflect the new additions and changes in TS-0022 | Wolfgang (Qualcomm) | OPEN

## Slide 7: Next Steps
Proceed Rel-3 WIs
  WI-0056 - Evolution of Proximal IoT Interworking
    HAIM stage 3, mapping with external models OMA GotAPI, OCF, …
    evolve to SDT 4.0
       suggest to use simple procedure ‘Scenario 1’ (see MAS-2017-0148)
       suggest to use ‘tag’ to link back to contribution #
  WI-0063 - Rel-3 Enhancements on Base Ontology & Generic Interworking
    Further refinement / Alignment with Proximal IoT Interworking (TS-0033)
  WI-0053 - Rel-3 Enhancements on Semantic Support
    Stage 3
  WI-0071 – W3C WoT Interworking
    collaboration with W3C WoT on binding examples
Joint with ARC
  WI-0070 – Disaster Alert Service Enabler
  WI-0059 – OPC-UA Interworking
  WI-0072 – Modbus Interworking

## Slide 8: Next Meetings / Calls
Conference Calls
  MAS#30.1: Aug 7 (Monday), 2017 UTC 13:00-14:30
  MAS#30.2: Aug 28 (Monday), 2017, UTC 13:00-14:30
Face-to-Face
  MAS#31: Sep 18 - 22, 2017, Bangalore, India

## Slide 9
Thank You!