## Slide 1: WG5 – MAS#31 Status Report
Group Name: WG5 MAS (Management, Abstraction & Semantics)
Source: Yongjing Zhang (Huawei, WG5 Chair)
Meeting Date: 2017-9-18 to 2017-9-22

## Slide 2: Executive Highlights
TS-0023 HAIM R3 stage 3 progress: Mapping to OMA DWAPI
TS-0004 Semantic feature R3 stage 3 GOOD progress: ontology, validation, mashup, query
Finished the work to align ‘Ontology based Interworking’ (TS-0030/TS-0012, f.k.a. ‘Generic Interworking’) with ‘Interworking Framework’ (TS-0033, f.k.a. ‘Proximal Interworking’)  suggest to go for edithelp
Developer guide for SDT-IPE (TR-0039) & Semantic (TR-0045) in good shape
Testing specs for semantic features starting and test event planned.
MNT (bug-fix/cleanup) on device management aspects.
New WI on “Industrial Information Model Mapping and Semantic Support”

## Slide 3: Issues for DECISION in TP
TP approval
  CR pack TS-0006 R2
    TP-2017-0283
  CR pack TS-0006 R3
    TP-2017-0284
  CR pack TS-0012 R3
    TP-2017-0285
  CR pack TS-0023 R3
    TP-2017-0286

## Slide 4: Issues for INFORMATION in TP
Sessions:
  4 dedicated
  2 ad-hoc
  1 joint with ARC
  4 joint with PRO
  1 joint with TST
  Contributions (See the latest rev of MAS-2017-0255)
    86 treated (incl. revs)
    32 Agreed

## Slide 5: Issues for INFORMATION in TP
Meeting Objectives review
  Progress WI-0063 - Base Ontology & Generic Interworking
    TS-0030 Generic Interworking
    TS-0012 Base Ontology (bugfix)
  Progress Stage 3: WI-0053 - Rel-3 Enhancements on Semantic Support
    TR-0033 Study on Enhanced Semantic Enablement
    TS-0034 Semantic Support
    TS-0001 Architecture
  Progress Stage 3: WI-0056 - Evolution of Proximal IoT Interworking
    TS-0023 HAIM enhancement (mapping to OMA DWAPI)
    TS-0033 Proximal Interworking  renamed as ‘Interworking Framework’
  Progress WI-0060 – Interoperability Testing Rel-2 on Semantics
  MNT/STE
 90%
 80%
 85%
Notes: TS-0023: 71 ModuleClasses and 13 Device models

## Slide 6: Open Action Items
Number | Action | Owner | Status
A-WG5-28.1-001 | Rapporteur’s need to be identified for TS-0012 and TS-0030. (Joerg will serve as Rapporteur of these documents in the interim.) | Chair | CLOSED
A-WG5-29-002 | contact editHelp to make sure how to deal with the copyright issue with W3C, and whether it's allowed to copy content from W3C. | Yongjing (Huawei) | ONGOING
A-WG5-29-004 | work on a general rule of whether to create a 'similar' device model with different name vs merger with existing device with optional module classes. | Andreas (DT) | ONGOING
A-WG5-30-001 | Align TS-0005 to reflect the new additions and changes in TS-0022 | Wolfgang (Qualcomm) | ONGOING
A-WG5-31-001 | Provide HAIM mapping to OCF | Nobu (Qualcomm) | OPEN
A-WG5-31-002 | Cleanup TS-0034, TR-0033 for approval by TP#32 | CG (Convida), Martin (NEC) | OPEN
A-WG5-31-003 | Align the R/W of <deviceInfo> attributes between TS-0004 and TS-0001 | C-DOT | OPEN

## Slide 7: Next Steps
Proceed Rel-3 WIs, Finish stage 3 by TP#32
  WI-0056 - Evolution of Proximal IoT Interworking
    more mapping with external models OMA GotAPI, OCF, …
  WI-0063 - Rel-3 Enhancements on Base Ontology & Generic Interworking
    example in annex
  WI-0053 - Rel-3 Enhancements on Semantic Support
    cleanup TS-0034, TR-0033, xsd for new resource types
  Conformance/Interoperability Test
R4 Warming up
  WI-0070 – Disaster Alert Service Enabler
  WI-00xx – Industrial Information Model Mapping and Semantic Support
  WI-0072 – Modbus Interworking
  WI-0071 – W3C WoT Interworking
  evolve to SDT 4.0

## Slide 8: Next Meetings / Calls
Conference Calls
  TST/MAS Joint on semantics: Oct 17 (Tuesday), 2017 UTC 13:00-14:30
  MAS#31.1: Oct 23 (Monday), 2017 UTC 13:00-14:30
  MAS#31.2: Oct 30 (Monday), 2017, UTC 13:00-14:30
Face-to-Face
  MAS#32: Nov 13-17, Sophia Antipolis, France

## Slide 9
Thank You!