## Slide 1: WG5 – MAS#34 Status Report
Group Name: WG5 MAS (Management, Abstraction & Semantics)
Source: Yongjing Zhang (Huawei, WG5 Chair)
Meeting Date: 2018-3-12 to 2018-3-16

## Slide 2: Executive Highlights
Maintenance
  TS-0022 Field Device Configuration, aligned with TS-0006
R3 cleanup
  BO-SAREF mapping, TS-0023 cleanup
R4 Progress
  Industrial Domain, WoT Interworking, Semantic Reasoning
  Information Model extension beyond Home – new WI!

## Slide 3: Issues for DECISION in TP
CR pack for TP Approval
  CR pack TS-0023 R3
    TP-2018-0101
  CR pack TS-0022 R2
    TP-2018-0100
  CR pack TS-0006 R3
    TP-2018-0099
  CR pack TS-0012 R3
    TP-2018-0098

## Slide 4: Issues for DECISION in TP
For TP Approval (as R3 deliverables)
  TS-0030 v0.4.1 Ontology_based_Interworking
  TR-0033 v0.8.1 Study_on_Enhanced_Semantic_Enablement
  TS-0034 v0.7.0 Semantics Support

## Slide 5: Issues for INFORMATION in TP
GitLab is updated with BO-SAREF mapping example (informative)
  See MAS-2018-0027
New WI proposal to continue SDT-based Information Modeling (beyond Home domain) in TS-0023
  See MAS-2018-0033R02

## Slide 6: Issues for INFORMATION in TP
Sessions:
  5 dedicated
  1 joint with ARC
  1 joint with PRO
  Contributions (See the latest rev of MAS-2018-0022)
    30+ treated (incl. revs)
    19 Agreed

## Slide 7: Issues for INFORMATION in TP
Meeting Objectives review
  Finalize R3
    WI-0063 - Release 3 Enhancements on Base Ontology & Generic Interworking
  Progress R4
    WI-0053 - Enhancements on Semantic Support
    WI-0075 - Industrial Domain Information Model Mapping & Semantics Support
    WI-0071 - WoT Interworking (inherited from R3)
    WI-0081 - SDT 4.0
  MNT/STE
    WI-0030 M2M Application & Field Domain Component Configuration
 99%
 5%
 25%
 10%
 0%

## Slide 8: Open Action Items
Number | Action | Owner | Status
A-WG5-29-004 | work on a general rule of whether to create a 'similar' device model with different name vs merger with existing device with optional module classes. | Andreas (DT) | ONGOING
A-WG5-31-003 | Align the R/W of <deviceInfo> attributes between TS-0004 and TS-0001 | C-DOT | OPEN
A-WG5-32-001 | Check with Tim/Nokia to see if Tim can update TS-0006 regarding TS-0022 alignment. | Wolfgang (Qualcomm) | CLOSED
A-WG5-32-002 | Check the OMNA registration of new DM objects for TS-0022 | Wolfgang (Qualcomm) | OPEN
A-WG5-32-003 | Bring some message flow to better understand the use cases where both oneM2M and CIM are involved. Potentially by joint conf-call with CIM. | Martin (NEC) | CLOSED
A-WG5-33-001 | To draft a LS to Industry4.0 (via ILC), checking the copyright of using Industry4.0 content/diagram. | Hitachi/DT | ONGOING
A-WG5-34-001 | To take the rapporteur's role (temporary) to update TS-0006 to incorporate the agreed CR MAS-2018-0029. | Wolfgang (Qualcomm) | OPEN
A-WG5-34-002 | To update the figures in TS-0023 according to the editor's notes in the agreed CR MAS-2018-0028R02. | Andreas Kraft & Wolfgang. | OPEN

## Slide 9: Next Steps
Progress R4
  WI-0053 - Enhancements on Semantic Support (need a new rapporteur, WID update as well)
  WI-0070 – Disaster Alert Service Enabler (need to be reactivated)
  WI-0075 – Industrial Information Model Mapping and Semantic Support
  WI-0071 – W3C WoT Interworking
  WI-0081 – SDT 4.0
  WI-00XX – SDT-based Information Models for Vertical Industries
  Vehicular domain information models?
  …
Semantic Interop (joint with TST)

## Slide 10: Next Meetings / Calls
Conference Calls
  Joint with BBF on USP (User Services Platform): Apr 2nd, 2018, UTC 13:00/14:00 (tbc from BBF)
  MAS#34.1: Apr 9 (Monday), 2018 UTC 13:00-14:30
  MAS#34.2: May 7 (Monday), 2018 UTC 13:00-14:30
Face-to-Face
  MAS#35: May 22-25, 2018, ETSI, Sophia Antipolis, France

## Slide 11
Thank You!