## Slide 1: WG3 PRO Status Report to TP37
Group Name: oneM2M PRO
Source: Peter Niblett, Bob Flynn
Meeting Date: 2018-09-17 to 2018-09-20
Agenda Item: TP37, Item 11.4, Reports from Working Groups

## Slide 2: Summary
WG3 Objectives for PRO 32.2 / PRO 33
  Resolve issues with non-blocking CoAP
  Complete the R3 new features work / Essential corrections for R2
Highlights and Lowlights
  Downwards trend in the number of new CRs since May, however this is accompanied by a loss of workgroup members
    WG is now down to 3 or 4 active participants
    We have lost the rapporteurs for TS-0004 and TS-0008 and will be losing our XML schema editor
  First R4 CR has been agreed
Status details
  21 CRs agreed at PRO 36.x / PRO 37: 14 for TS-0004, 7 for bindings
  Quality improvement
    8 MNT CRs agreed on TS-0004 (4 for Rel 2 , 4 for Rel 3)
    6 MNT CRs agreed on bindings (3 for Rel 2 , 3 for Rel 3)
  Stage 3 for Release 3
    6 new CRs agreed (5 for TS-0004, 1 for bindings)
  Stage 3 for Release 4
    1 new CRs agreed (TS-0004)

## Slide 3: CR Trends
Chart: CR's agreed by TP Meeting
| 19 | 20 | 21 | 22 | 23 | 24 | 25 | 26 | 27 | 28 | 29 | 30 | 31 | 32 | 33 | 34 | 35 | 37
MNT | 27 | 28 | 12 | 15 | 18 | 29 | 30 | 18 | 19 | 7 | 20 | 7 | 26 | 19 | 16 | 9 | 21 | 7
R2 new feature | 1 | 0 | 3 | 9 | 15 | 24 | 0 | 2 | 0 | 0 | 0 | 0 | 0 | 3 | 2 | 0 | 0 | 0
R3 new feature | 1 | 1 | 4 | 2 | 3 | 10 | 4 | 16 | 12 | 12 | 6
R4 new feature | 1

## Slide 4: Agreed CRs for TS-0004
SHORT DOC NB | SHORTNAME | SOURCE
PRO-2018-0187R03 | pollingChannelResponseNotification_R2 | Convida
PRO-2018-0188 | execInstance_R2 | Convida
PRO-2018-0191R03 | locationPolicy_R2 | Convida
PRO-2018-0202 | GroupTimeOutForAggregatingMessages_R2 | Convida
SHORT DOC NB | SHORTNAME | SOURCE
PRO-2018-0175R01 | ts0004_networkCoordinated_R3 | Convida
PRO-2018-0186R03 | pollingChannelResponseNotification_R3 | Convida
PRO-2018-0189 | execInstance_R3 | Convida
PRO-2018-0190R01 | TriggerValidityTime_Optionality | Convida
PRO-2018-0192R02 | locationPolicy_R3 | Convida
PRO-2018-0193R02 | TriggerPayloadSerialization_Attribute_Removal | Convida
PRO-2018-0194R03 | TriggerPayload_R3 | Convida
PRO-2018-0218R02 | updates_from_pro36_2_review | Convida
PRO-2018-0223R02 | childResourceRef_drt_R3 | Convida
Release 2
Release 3
SHORT DOC NB | SHORTNAME | SOURCE
PRO-2018-0198R02 | new [storage] management object to TS-0004 | Orange
Release 4

## Slide 5: Items for DECISION in TP
CRs for following Technical Specifications – Release 2&3
  TS-0004 v2.18.0 and TS-0004 v3.8.0 (Core Protocol) Rapporteur: (vacant)
  see TP-2018-0263 CR Pack TS-0004 Release 2 and 3 from PRO36.x and 37
  to TP37 Closing Plenary, for approval Chair to produce TS-0004 v2.19.0 and v 3.9.0 with the CRs incorporated
  All CRs presented are WG Agreed

## Slide 6: Agreed CRs for Bindings
SHORT DOC NB | SHORTNAME | SOURCE
PRO-2018-0208R01 | CoAP required features | KT
PRO-2018-0220 | CoAP Required Features (R2) | KT
PRO-2018-0209R01 | CoAP Response Codes Mapping | KT
PRO-2018-0210R01 | CoAP Header | KT
PRO-2018-0221 | CoAP Header (R2) | KT
PRO-2018-0214R04 | CoAP new option | KT
PRO-2018-0222 | URI Options (R2) | KT
TS-0008 (CoAP)

## Slide 7: Items for DECISION in TP
CRs for following Technical Specifications – Release 2 and 3
  TS-0008 v2.6.0 and v3.1.0 (CoAP Protocol Binding) Rapporteur: (vacant) TP-2018-0188 CR Pack TS-0008 from PRO37
  to TP37 Closing Plenary, for approval
  SeungMyeong to produce TS-0008 v2.7.0, v3.2.0 with the CRs incorporated
    All CRs presented are WG Agreed