## Slide 1: WPM status report TP#38 opening
WPM convenor, Roland Hechwartner, roland.hechwartner@t-mobile.at
2018-12-03
Attachment to TP-2018-0295-WPM_status_report_TP#38_opening

## Slide 2: WPM Status at TP#38 opening
Content
WI Snapshot
WIs reaching Freeze or Approval milestone
Release 3 candidate Technical Specifications and Technical Reports
Release 3 & Release 4 Timeline

## Slide 3: TP 38 opening - WI Snapshot*
41 active work items of which
Work Item Milestones reached at TP#38
  6 WIs / their deliverables reach freeze date
  2 WIs / their deliverables reach approval date
  11 WIs / their deliverables missed their earlier approval dates
Release 3 ratification
  Approval of ADM-0017 Release 3 Control Document
    ADM-0017 Release 3 Control Document V3.0.0
* See full work program status @ TP37 opening in ADM-0001-Work Program Management v37.2.0.
Work Items targeting Release 4
WI-0079 - Rel-4 Small Technical Enhancements
WI-0046 – Vehicular domain enablement
WI-0064 - Adaptation of oneM2M for Smart City
WI-0069 – Heterogen. identificat. service in oneM2M syst.
WI-0076 - Lightweight oneM2M Services
WI-0080 - Edge and Fog Computing
WI-0082 - 3GPP V2X Interworking
WI-0083 - oneM2M Service Subscribers and Users
WI-0065 - Trust Management in oneM2M
WI-0068 - GlobalPlatform Interworking
WI-0077 - Attribute Based Access Control Policy
WI-0053 - Enhancements on Semantic Support (R3 => R4)
WI-0070 - Disaster Alert Service Enabler
WI-0071 - oneM2M and W3C Web of Things Iwk
WI-0075 – Ind. Dom. Inf. Model Mapg. & Sem. Spt.
WI-0081 - Smart Device Template 4.0
WI-0084 – SDT based Information Model and Mapping for Vertical Industries
WI-0088 - M2M/IoT Application and Component Configuration
WI-0086 - Conformance Test Specifications Release 4
WI-0090 - oneM2M and Zigbee interworking
WI-0091 - oneM2M Services and Platforms Discovery
WI-0092 - Railway Domain Enablement

## Slide 4: 41 active WIs*
Generic WIs
WI-0049 - Rel-1 & 2 Maintenance
WI-0050 - Rel-3 Small Technical Enhancements
WI-0079 - Rel-4 Small Technical Enhancements
REQ WG
WI-0015 - oneM2M Use Case Continuation
WI-0046 – Vehicular domain enablement
ARC WG
WI-0031 – Optimized Group-based Operation
WI-0035 – Action Triggering
WI-0047 - DDS usage in oneM2M system
WI-0056 - Evolution of Proximal IoT Interworking
WI-0058 – Interworking with 3GPP networks
WI-0064 - Adaptation of oneM2M for Smart City
WI-0069 – Heterogen. identificat. service in oneM2M syst.
WI-0072 – Modbus interworking
WI-0076 - Lightweight oneM2M Services
WI-0080 - Edge and Fog Computing
WI-0082 - 3GPP V2X Interworking
WI-0083 - oneM2M Service Subscribers and Users
WI-0087 Summary of differences between Release 2A & Release 3
PRO WG
-
SEC WG
WI-0021 – Secure Environment Abstraction
WI-0065 - Trust Management in oneM2M
WI-0066 - Decentralized Authentication
WI-0068 - GlobalPlatform Interworking
WI-0077 - Attribute Based Access Control Policy
MAS WG
WI-0053 - Enhancements on Semantic Support (R3 => R4)
WI-0070 - Disaster Alert Service Enabler
WI-0071 - oneM2M and W3C Web of Things Iwk
WI-0075 – Ind. Dom. Inf. Model Mapg. & Sem. Spt.
WI-0081 - Smart Device Template 4.0
WI-0084 – SDT based Information Model and Mapping for Vertical Industries
WI-0088 - M2M/IoT Application and Component Configuration
* status in ADM-0001-Work Program Management v37.2.0.
TST WG
WI-0051 - Security Functions Conformance Testing
WI-0054 - Developers guide series
WI-0060 - Interoperability testing Release 2
WI-0074 - Conformance Test Specifications Release 2
WI-0078 - oneM2M API guide
WI-0085 - Conformance Test Specifications Release 3
WI-0086 - Conformance Test Specifications Release 4
Release 4 candidates marked in blue

## Slide 5: Freeze at TP#38 (1/1)
WI-0046 Vehicular Domain Enablement – WG1,2 (80%)
  TS-0036 Advanced Vehicular Domain Enablement
WI-0064 Adaptation of oneM2M for Smart City- WG2 (30%)
  TR-0036 Adaptation of oneM2M for Smart City
WI-0065 Trust Management in oneM2M – WG4 (20%)
  TR-0040 Trust Management in oneM2M
WI-0078 oneM2M API Guide – WG6 (90%)
  TR-0051 oneM2M API Guide
WI-0082 3GPP V2X Interworking- WG2 (10%)
  TR-0055 3GPP V2X Interworking
WI-0087 Summary of differences between Release 2A & Release 3 – WG2 (30%)
  TR-0056 Differences between Release 2A and Release 3

## Slide 6: Approval at TP#38 (1/1)
WI-0068 GlobalPlatform Interworking- WG4 (0%)
  TS-00xy GlobalPlatform Interworking
WI-0081 Smart Device template 4.0 – WG5 (25%)

## Slide 7: Approval Date before TP#38 (1/2)
WI-0021 Secure Environment Abstraction – WG4 (90%)
  TS-0016 Secure Environment Abstraction
WI-0031 Optimized Group-based Operation – WG2,3 (95%)
WI-0035 Action Triggering - WG2 (95%)
WI-0047 DDS usage in oneM2M system – WG2 (50%)
  TR-0027 DDS usage in oneM2M system
WI-0054 Developers’ Guide Series – WG6 (95%)
WI-0056 Evolution of Proximal IoT Interworking – WG2 (95%)
  TS-0033 Interworking Framework
WI-0060 Interoperability Testing Release 2 - WG6 (92%)
  TS-0013 Interoperability Testing
WI-0066 Decentralized Authentication – WG4 (75%)
  TR-0041 Decentralized Authentication

## Slide 8: Approval Date before TP#38 (2/2)
WI-0069 Heterogeneous identification service in oneM2M system – WG4 (90%) R4
  TR-0044 Heterogeneous identification service in oneM2M
WI-0071 oneM2M and W3C Web of Things Interworking - WG5 (25%) R4
  TR-0042 WoT Interworking
WI-0072 Modbus Interworking - WG2 (60%)
  TR-0043 Modbus interworking

## Slide 9: Release 3 Candidate Deliverables
See also ADM-0017 Release 3 Control Document V0.8.0
TS 0001 - Core Architecture v3.13.2
TS 0002 – Requirements v3.1.2
TS 0003 - Security Solutions v3.10.2
TS 0004 - Service Layer Core Protocol v3.10.3
TS 0005 - Management enablement (OMA) v3.4.2
TS 0006 - Management enablement (BBF) v3.6.2
TS 0008 - CoAP Protocol Binding v3.3.1
TS 0009 - HTTP Protocol Binding v3.1.2
TS 0010 - MQTT Protocol Binding v3.0.2
TS 0011 – Common Terminology v3.0.2
TS-0012 – Base Ontology v3.7.3
TS-0014 - LWM2M Interworking v3.1.1
TS-0016 – Secure Environment Abstraction v3.0.2
TS-0020 - WebSocket Protocol Binding v3.0.1
TS-0022 - Field Device Configuration v3.0.1
TS-0023 - Home Appliances Information Model and Mapping v3.7.3
TS-0024 - OCF Interworking v3.2.2
TS-0026 – 3GPP Interworking v3.0.0
TS-0030 – Ontology Based Interworking v3.0.3
TS-0031 - Feature Catalogue v3.0.0
TS-0032 – MAF and MEF Interface Specification v3.0.1
TS-0033 – Interworking Framework v3.0.0
TS-0034 – Semantics Support v3.0.0
TS-0035 – OSGi Interworking v3.0.0
Candidate Technical Specifications
TR-0001 Use Cases Collection, V 3.1.0
TR-0026 Vehicular Domain Enablement, V3.0.0
TR-0033 Study on enhanced Semantic Enablement V0.8.1
Candidate Technical Reports

## Slide 10: Timeline Release 3 and Release 4