## Slide 1: WPM status report TP#39 opening
WPM convenor, Roland Hechwartner, roland.hechwartner@t-mobile.at
2019-02-15
Attachment to TP-2019-0015-WPM_status_report_TP#39_opening

## Slide 2: WPM Status at TP#39 opening
Content
WI Snapshot
WIs reaching Freeze or Approval milestone
Release 4 Timeline

## Slide 3: TP 39 opening - WI Snapshot
39 active work items of which
Work Item Milestones reached at TP#39
  2 WIs / their deliverables reach freeze date
  5 WIs / their deliverables reach approval date
  9 WIs / their deliverables missed their approval dates
Release 4 initial timeline – t.b.c.
  Stage 1 Freeze TP39 - Feb 2019
  Stage 2 Freeze TP42 - Sep 2019
  Stage 3 Freeze TP44 - Feb 2020*
See full work program status @ TP39 opening in ADM-0001-Work Program Management v38.2.0.
Work Items targeting Release 4
WI-0079 - Rel-4 Small Technical Enhancements
WI-0046 – Vehicular domain enablement
WI-0064 - Adaptation of oneM2M for Smart City
WI-0069 – Heterogen. identificat. service in oneM2M syst.
WI-0076 - Lightweight oneM2M Services
WI-0080 - Edge and Fog Computing
WI-0082 - 3GPP V2X Interworking
WI-0083 - oneM2M Service Subscribers and Users
WI-0065 - Trust Management in oneM2M
WI-0068 - GlobalPlatform Interworking
WI-0077 - Attribute Based Access Control Policy
WI-0053 - Enhancements on Semantic Support (R3 => R4)
WI-0070 - Disaster Alert Service Enabler
WI-0071 - oneM2M and W3C Web of Things Iwk
WI-0075 – Ind. Dom. Inf. Model Mapg. & Sem. Spt.
WI-0081 - Smart Device Template 4.0
WI-0084 – SDT based Information Model and Mapping for Vertical Industries
WI-0088 - M2M/IoT Application and Component Configuration
WI-0086 - Conformance Test Specifications Release 4
WI-0090 - oneM2M and Zigbee interworking
WI-0091 - oneM2M Services and Platforms Discovery
WI-0092 - Railway Domain Enablement
WI-0093 - Action Triggering Enhancements
* Meeting schedule for 2020 t.b.c.

## Slide 4: 39 active WIs*
* status in ADM-0001-Work Program Management v38.2.0.
Release 4 candidates marked in blue
Generic WIs
WI-0049 - Rel-1 & 2 Maintenance
WI-0050 - Rel-3 Small Technical Enhancements
WI-0079 - Rel-4 Small Technical Enhancements
RDM WG
WI-0015 - oneM2M Use Case Continuation
WI-0046 – Vehicular domain enablement
WI-0070 - Disaster Alert Service Enabler
WI-0075 – Ind. Dom. Inf. Model Mapg. & Sem. Spt.
WI-0081 - Smart Device Template 4.0
WI-0084 – SDT based Information Model and Mapping for Vert. Ind.
WI-0092 - Railway Domain Enablement
TST WG
WI-0051 - Security Functions Conformance Testing
WI-0054 - Developers guide series
WI-0060 - Interoperability testing Release 2
WI-0074 - Conformance Test Specifications Release 2
WI-0078 - oneM2M API guide
WI-0085 - Conformance Test Specifications Release 3
WI-0086 - Conformance Test Specifications Release 4
SDS WG
WI-0021 – Secure Environment Abstraction
WI-0047 - DDS usage in oneM2M system
WI-0053 - Enhancements on Semantic Support
WI-0058 – Interworking with 3GPP networks
WI-0064 - Adaptation of oneM2M for Smart City
WI-0065 - Trust Management in oneM2M
WI-0066 - Decentralized Authentication
WI-0068 - GlobalPlatform Interworking
WI-0069 – Heterogen. identificat. service in oneM2M syst.
WI-0071 - oneM2M and W3C Web of Things Iwk
WI-0072 – Modbus interworking
WI-0076 - Lightweight oneM2M Services
WI-0077 - Attribute Based Access Control Policy
WI-0080 - Edge and Fog Computing
WI-0082 - 3GPP V2X Interworking
WI-0083 - oneM2M Service Subscribers and Users
WI-0087 - Summary of differences between Release 2A & Release 3
WI-0088 - M2M/IoT Application and Component Configuration
WI-0089 - Getting started with oneM2M
WI-0090 - oneM2M and Zigbee interworking
WI-0091 - oneM2M Services and Platforms Discovery
WI-0093 - Action Triggering Enhancements

## Slide 5: Freeze at TP#39 (1/1)
WI-0070 Public Warning Service Enabler – WG1 (25%)
  TR-0046 Study on Public Warning Service Enabler
WI-0080 Edge and Fog Computing – WG2 (27%)
  TR-0052 Study on Edge and Fog Computing in oneM2M systems

## Slide 6: Approval at TP#39 (1/1)
WI-0064 Adaptation of oneM2M for Smart City- WG2 (30%)
  TR-0036 Adaptation of oneM2M for Smart City
WI-0065 Trust Management in oneM2M – WG4 (20%)
  TR-0040 Trust Management in oneM2M
WI-0082 3GPP V2X Interworking- WG2 (10%)
  TR-0055 3GPP V2X Interworking
WI-0087 Summary of differences between Release 2A & Release 3 – WG2 (95%)
  TR-0056 Differences between Release 2A and Release 3
WI-0088 M2M/IoT Application and Component Configuration- WG2 (15%)

## Slide 7: Approval Date before TP#39 (1/2)
WI-0021 Secure Environment Abstraction – WG4 (90%)
  TS-0016 Secure Environment Abstraction
WI-0047 DDS usage in oneM2M system – WG2 (50%)
  TR-0027 DDS usage in oneM2M system
WI-0054 Developers’ Guide Series – WG6 (95%)
WI-0060 Interoperability Testing Release 2 - WG6 (92%)
  TS-0013 Interoperability Testing
WI-0066 Decentralized Authentication – WG4 (75%)
  TR-0041 Decentralized Authentication
WI-0068 GlobalPlatform Interworking- WG4 (0%)
  TS-00xy GlobalPlatform Interworking

## Slide 8: Approval Date before TP#39 (2/2)
WI-0071 oneM2M and W3C Web of Things Interworking - WG5 (25%) R4
  TR-0042 WoT Interworking
WI-0072 Modbus Interworking - WG2 (60%)
  TR-0043 Modbus interworking
WI-0081 Smart Device template 4.0 – WG5 (25%)

## Slide 9: Timeline Release 4