## Slide 1: WG3 TDE40 Status Report
Group: TDE
Source: TDE WG Chair, Andrew Min-gyu Han, Hansung University
Meeting Date: 2019-05-20 to 2019-05-24

## Slide 2: Summary
WG3 Objectives for TDE 40 (16 CRs, 15 inputs)
  Handling inputs the development of Test specs (Rel-2 for finalization and Rel-3)
  Discussion on Rel-4 (or Ext. of Rel-3) and Interop new scope
  Define the scope of ETSI STF559
  GCF oneM2M Certification Program Updates
Status
WI number | Title | Status | Target Release | TP#39 | TP#40
WI-0051 | Security Functions Conformance Testing | Active |  | Check need | Withdraw
WI-0054 | Developers’ guide series | Active |  | 95% | 95%
WI-0060 | Interoperability testing Release 2 | Active | R2 | 92% | 92%
WI-0074 | Conformance Test Specifications Release 2 | Active | R2 | 95% | 100%
WI-0078 | oneM2M API guide | Active |  | 96% | 96%
WI-0085 | Conformance Test Specifications Release 3 | Active | R3 | 10% | 60%
WI-0086 | Conformance Test Specifications Release 4 | Active | R4 | (0) | (0)

## Slide 3: Item for Information
Working on developing Rel-2 and Rel-3 Conformance Testing specs
R2 testing specs:
  Finalizing Baselines
  TPs for FlexContainers, ResultContent, GroupFeature, etc.
R3 testing specs:
  Baselines
  TPs for FlexContainers, ResultContent, GroupFeature, etc.
Discussion on developer promotion: StackOverflow

## Slide 4: Item for DECISION
TSes for approval (REL-2)
  TP-2019-0101-TP40_Approval_TS-0017_R2
  TP-2019-0102-TP40_Approval_TS-0018_R2
  TP-2019-0103-TP40_Approval_TS-0019_R2
CR packs for approval
  TP-2019-0097-TP40_TS-0025_CR_Pack_R2
  TP-2019-0098-TP40_TS-0025_CR_Pack_R3
  TP-2019-0099-TP40_TS-0031_CR_Pack_R2
  TP-2019-0100-TP40_TS-0031_CR_Pack_R3
Withdraw WI-0051 Security Functions Conformance Testing

## Slide 5: Hint for Interop
Date: June 2019 or later  Cancel
Features:
  R2 conformance & interop test specification
  R3 conformance & interop test specification
Interop new scope
  3GPP Interworking : Bob
  HAIM(SDT based Information Model): Mahdi
  DM: Andreas and Mahdi
  Initial Provisioning: Andreas and Bob
  Authentication Security: InSong
  Special thanks to all volunteers!

## Slide 6: Item for Information
GCF-TTA MoU
  First MoU document with brief contents was concluded on 2019.02.26 at MWC 19.
  Second, MoU Annex2 document including detailed descriptions was concluded on 2019.04.26
Preparing oneM2M WI CRs
  Targeting IAG#20 (5/23), IAG#21 (6/18)
  Including some minor changes for Rel-1
  Getting approval at SG#79 (6/25-27)
  Preparing oneM2M Rel-2 WIs.
Final official launch for oneM2M Certification Program
  After approval at SG#79, targeting 1st of July 2019.

## Slide 7: Next Meetings / Calls
Conference Calls
  TDE#40.1: 6 Jun. 2019, UTC 12:00-13:30
  TDE#40.2: 20 Jun. 2019, UTC 12:00-13:30
  TDE#40.2: 27 Jun. 2019, UTC 12:00-13:30
Face-to-Face
  TDE#41: 08-12, Jul, Shanghai, China
  TDE#42: 23-27, Sep, India

## Slide 8: Thank You!