## Slide 1: SDS Status Report to TP40
Group Name: oneM2M SDS
Source: Dale Seed, Peter Niblett, SeungMyeong Jeong, Wei Zhou
Meeting Date: 2019-05-20 to 2019-05-24

## Slide 2: Summary
Objectives for SDS
  Progress Rel-4 work items
  Reduce number of open actions
    Closed – 15, Remain Open - 14
  Rel 2/3 Maintenance
Status details
  27 Input contributions agreed towards Rel-4 TRs
    TR-0024, TR-0026, TR-0043, TR-0050, TR-0052, TR-0053, TR-0054, TR-0055, TR-0059, TR-0060
  11 Input contributions agreed towards Rel-4 TSs
    TS-0001, TS-0026
  33 Maintenance CRs agreed towards TSs (Mostly Rel-2 / Rel-3)
    TS-0001, TS-0004, TS-0026, TS-0008, TS-0009, TS-0034
  ~15 Contributions pushed to teleconference calls due to lack of meeting time

## Slide 3: SDS40 WI Activity

## Slide 4: CR Trends
Chart: CR's agreed by TP Meeting
| 19 | 20 | 21 | 22 | 23 | 24 | 25 | 26 | 27 | 28 | 29 | 30 | 31 | 32 | 33 | 34 | 35 | 37 | 38 | 39
MNT | 27 | 28 | 12 | 15 | 18 | 29 | 30 | 18 | 19 | 7 | 20 | 7 | 26 | 19 | 16 | 9 | 21 | 7 | 7 | 26
R2 new feature | 1 | 0 | 3 | 9 | 15 | 24 | 0 | 2 | 0 | 0 | 0 | 0 | 0 | 3 | 2 | 0 | 0 | 0 | 0 | 0
R3 new feature | 1 | 1 | 4 | 2 | 3 | 10 | 4 | 16 | 12 | 12 | 6 | 11 | 5
R4 new feature | 1 | 0

## Slide 5: Items for Decision
CR Packs:
TS-0001 – TP-2019-0083 – 6-R2, 9-R3, 9-R4
TS-0004 – TP-2019-0084 – 5-R2, 5-R3, 0-R4
TS-0005 – TP-2019-0104 – 0-R2, 1-R3, 0-R4
TS-0006 – TP-2019-0105 – 0-R2, 1-R3, 0-R4
TS-0026 – TP-2019-0085 – 0-R2, 1-R3, 2-R4
TS-0034 – TP-2019-0086 – 0-R2, 1-R3, 0-R4
TS-0008 – TP-2019-0087 – 1-R2, 1-R3, 0-R4
TS-0009 – TP-2019-0088 – 1-R2, 1-R3, 0-R4

## Slide 6: Conference Calls
Meeting | Date | Time (UTC)
SDS 40.1 | Thurs 6-Jun-2019 | 12:30 – 14:00
SDS 40.2 | Thurs 13-Jun-2019 | 12:30 – 14:00
SDS 40.3 | Thurs 20-Jun-2019 | 12:30 – 14:00
SDS 40.4 | Thurs 27-Jun-2019 | 12:30 – 14:00