## Slide 1: SDS Status Report to TP41
Group Name: oneM2M SDS
Source: Dale Seed, Peter Niblett, SeungMyeong Jeong, Wei Zhou
Meeting Date: 2019-07-08 to 2019-07-12

## Slide 2: Summary
A total of 83 SDS contributions were treated and 58 Agreed
30 Rel-4 TR contributions treated and 25 Agreed
  TR-0024, TR-0033, TR-0036, TR-0044, TR-0050, TR-0052, TR-0053, TR-0055
51 TS contributions treated and 33 Agreed
  22 targeting Rel-4 TSs and 14 Agreed
  29 targeting Rel-2/Rel-3 TSs and 19 Agreed
Starting to see some normative Rel-4 TS work ramping up on a couple WIs

## Slide 3: SDS WI Status
Complete (no risk for Rel-4)
On track (low risk for Rel-4)
Running behind schedule (med risk for Rel-4)
Not started or stalled (high risk Rel-4)

## Slide 4: Request to WI Rapporteurs
Rapporteurs of Rel-4 WIs involving Stage 2 and Stage 3 work are requested to do the following:
  Before transitioning from TR to normative TS work, please propose TR conclusions to allow SDS WG to reach consensus
    This serves as a good checkpoint to ensure goals of WI are bring met
  A good way to do this is the following:
    Prepare a ppt contribution (e.g. SDS-2019-0369) for discussion and to reach consensus
    Prepare contribution to TR to capture agreed upon conclusions
To keep on schedule for stage 2 freeze by Dec 2019, normative work needs to start ASAP

## Slide 5: Items for Decision
CR Packs:
TS-0001 – TP-2019-0129 – 3-R2, 5-R3, 9-R4 = 17
TS-0004 – TP-2019-0130 – 3-R2, 6-R3, 2-R4 = 11
TS-0022 – TP-2019-0131 – 0-R2, 0-R3, 1-R4 = 1
TS-0026 – TP-2019-0132 – 0-R2, 2-R3, 5-R4 = 5

## Slide 6: Conference Calls
Meeting | Date | Time (UTC)
SDS 41.1 | Thurs 25-Jul-2019 | 12:00 – 13:30
SDS 41.2 | Thurs 08-Aug-2019 | 12:00 – 13:30
SDS 41.3 | Thurs 22-Aug-2019 | 12:00 – 13:30
SDS 41.4 | Thurs 05-Sep-2019 | 12:00 – 13:30