## Slide 1: WG3 TDE42 Status Report
Group: TDE
Source: TDE WG Chair, Andrew Min-gyu Han, Hansung University
Meeting Date: 2019-09-23 to 2019-09-27
Doc#: TP-2019-0152-WG3_TDE_Report_to_TP42

## Slide 2: Summary
WG3 Objectives for TDE 42 (xx CRs, xx inputs)
  Handling inputs the development of Test specs (Rel-2 for maintenance and Rel-3)
  Discussion on developer relations and Interop 2020
  LS out to GCF IAG
Status of WIs
WI number | Title | Status | Target Release | TP#40 | TP#42
WI-0054 | Developers’ guide series | Active |  | 95% | 97%
WI-0060 | Interoperability testing Release 2 | Active | R2 | 92% | 92%
WI-0074 | Conformance Test Specifications Release 2 | Active | R2 | 100% | 100%
WI-0078 | oneM2M API guide | Active |  | 96% | 97%
WI-0085 | Conformance Test Specifications Release 3 | Active | R3 | 60% | 70%
WI-0086 | Conformance Test Specifications Release 4 | Active | R4 | (0) | (0)

## Slide 3: Item for Information
Working on developing Rel-3 Conformance Testing specs and finalizing Rel-2 specs baselines
R3 testing specs:
  Baselines
  TPs for HAIM, DAU, RCN, ANNC, time series, location, security and authentication, semantic, etc.
R2 testing specs:
  Baselines
  TPs for RCN, discovery, retargeting, polling channel, non-blocking request, flex-container, group TPs, etc.
Discussion on developer relation issues

## Slide 4: Item for DECISION
CR packs for approval
  TP-2019-0153-TP42_TS-0017_R3_CR_Pack
  TP-2019-0154-TP42_TS-0017_R2_CR_Pack
  TP-2019-0155-TP42_TS-0018_R3_CR_Pack
  TP-2019-0156-TP42_TS-0018_R2_CR_Pack
  TP-2019-0172-TP42_TS-0019_R2_CR_Pack
  TP-2019-0157-TP42_TS-0025_R3_CR_Pack
  TP-2019-0162-TP42_TS-0025_R2_CR_Pack
  TP-2019-0158-TP42_TS-0031_R3_CR_Pack
See TDE-2019-0150R09-TDE42_Document_Allocation

## Slide 5: Item for DECISION
TSs for ratification (REL-2)
  TS-0017 v2.2.0
  TS-0018 v2.14.0
  TS-0019 v2.4.0
  TS-0025 v2.4.0 further ratification by remote approval

## Slide 6: Item for Information
Discussions on Empowering Developer Relations
  New Developer’s Guide
  Developer Event:
    Hackathon
    Tutorial
  University network & course work material for Lectures
  Open Source community re-union
  Developer’s video channel, e.g. YouTube
Discussions on GCF oneM2M Certification Program Rel-2
  Participating company(ies) as a first (group of) certified product(s)
  Make portfolio by region, industry (vertical-horizontal)

## Slide 7: Preparing Interop 2020
Date & Place: Apr. 2020 co-locate w TP45 (in Korea, tentative)
Features:
  R2 + R3 new scope
Tentative Interop new scope
  3GPP Interworking
  HAIM(SDT based Information Model)
  DM
  Initial Provisioning
  Authentication Security
  Semantics
  Geo-query, N oldest-latest
Planning: Bob Flynn

## Slide 8: Next Meetings / Calls
Conference Calls
  TDE#42.1: 15 Oct. 2019, UTC 13:00-14:30
  TDE#42.2: 19 Nov. 2019, UTC 13:00-14:30
Face-to-Face
  TDE#43: 08-12, Dec, Washington D.C., US
  TDE#44: 23-27, Feb, San Diego, US

## Slide 9: Thank You!