## Slide 1: SDS Status Report to TP42
Group Name: oneM2M SDS
Source: Dale Seed, Peter Niblett, SeungMyeong Jeong, Wei Zhou
Meeting Date: 2019-09-23 to 2019-09-27

## Slide 2: Summary
A total of 153 SDS contributions were treated and YY Agreed
38 Rel-4 TR / discussion contributions treated and 7 Agreed
  TR-0024, TR-0026, TR-0033, TR-0036, TR-0043, TR-0050, TR-0052, TR-0053, TR-0054, TR-0060
115 TS contributions treated and 62 Agreed
  58 targeting Rel-4 TSs and 26 Agreed
  57 targeting Rel-2/Rel-3 TSs and 36 Agreed
Normative Rel-4 TS work ramping up on more WIs

## Slide 3: SDS WI Status
Complete (no risk for Rel-4)
On track (low risk for Rel-4)
Running behind schedule (med risk for Rel-4)
Not started or stalled (high risk Rel-4)

## Slide 4: Items for Decision
CR Packs:
TS-0001 – TP-2019-0164 – 06-R2, 06-R3, 17-R4 = 29
TS-0004 – TP-2019-0165 – 08-R2, 10-R3, 04-R4 = 22
TS-0008 – TP-2019-0166 – 01-R2, 01-R3, 00-R4 = 02
TS-0009 – TP-2019-0167 – 01-R2, 01-R3, 00-R4 = 02
TS-0010 – TP-2019-0168 – 01-R2, 01-R3, 00-R4 = 02
TS-0022 – TP-2019-0169 – 00-R2, 01-R3, 02-R4 = 03
TS-0026 – TP-2019-0170 – 00-R2, 01-R3, 04-R4 = 05
TS-0034 – TP-2019-0171 – 00-R2, 00-R3, 02-R4 = 02

## Slide 5: Conference Calls
Meeting | Date | Time (UTC)
SDS 42.1 | Thurs 10-Oct-2019 | 12:00 – 13:30
SDS 42.2 | Thurs 24-Oct-2019 | 12:00 – 13:30
SDS 42.3 | Thurs 31-Oct-2019 | 12:00 – 13:30
SDS 42.4 | Thurs 14-Nov-2019 | 12:00 – 13:30