## Slide 1: RDM status report to TP#43
Group Name: oneM2M RDM WG1
Source: Shane HE, TaeHyun KIM (RDM chair, vice chair)
Meeting Date: 2019-12-02 to 2019-12-06
Agenda Item: TP#43, Reports from Working Groups

## Slide 2: Items for INFORMATION
  Progress on TS-0023, TS-0011, TR-0049, TR-0058, TR-0061, …
  WI-0070: next step plan – normative step

## Slide 3: Issues for DECISION in TP
CR Pack
  TP-2019-0208 – for approval of TS-0011 updates
    RDM-2019-0125R01
  TP-2019-0209 – for approval of TS-0023 updates
    RDM-2019-0124
  WI update
  TP-2019-0188-WI-0094_Update (approved at TP#43 opening session)
  TP-2019-0199-WI-0081_Update
  TP-2019-0200-WI-0084_Update
  TP-2019-0206-WI-0092_Update
  TP-2019-0207-WI-0070_Update

## Slide 4: Highlights
Continued Activity in WG1
  WI-0015 - oneM2M Use Case Continuation
  WI-0046 - Vehicular domain enablement 85%  90%
  WI-0070 - Public Warning Service Enabler TR-0046 approved at TP#42
  WI-0084 - SDT based Information Model and Mapping for Vert. Ind. 60% 70%
  WI-0092 - Railway Domain Enablement 35%  50%???
  WI-0094 - Ontologies for Smart City Services 10%30%???
  WI-0081 - Smart Device Template 4.0 80% 85%
  WI-0075 - Ind. Dom. Inf. Model Mapg. & Sem. Spt. 50%55% ???

## Slide 5: Next Steps
Continue to advance Vehicular Domain enablement document
Continue to advance Railway Domain enablement document
Continue to advance Industrial Domain enablement document
Public Warning Service Enabler – Progress to normative works
Ontologies for Smart City Services
SDT WI-0081 & WI-0084
Start to discuss with TDE WG on validating of SDT based information model
Meeting minutes: RDM-2019-0xxx

## Slide 6: Next Meetings / Calls
Conference Calls
  2 conference call:
  RDM# 43.1 (21 Jan 12:00-13:30)
  RDM# 43.2 (04 Feb 12:00-13:30)
Face to Face
  RDM#44 in San Diego USA, 17-21 Feb 2020
      Timeslot allocations unknown at this time
      Advance active WIs
      Review existing requirements for any adjustments based on Stage 2/3 advancements