## Slide 1: WG3 TDE44 Status Report
Group: TDE
Source: TDE WG Chair, Andrew Min-gyu Han, Hansung University
Meeting Date: 2020-02-18 to 2020-02-21
Doc#: TP-2020-0032R01-WG_TDE_Report_to_TP44

## Slide 2: Summary
WG3 Objectives for TDE 44 (5 CRs, 3 inputs)
  Handling inputs the development of Test specs (Rel-3)
  Start Interoperability testing R3 spec
  Discussion on developer relations and Interop 2020
Status of WIs
WI number | Title | Status | Target Release | TP#43 | TP#44
WI-0054 | Developers’ guide series | Active |  | 97% | 97%
WI-0060 | Interoperability testing Release 2 | Active | R2 | 92% | 92%
WI-0097 | Interoperability testing Release 3 | Active | R3 | (0) | 30%
WI-0078 | oneM2M API guide | Active |  | 97% | 97%
WI-0085 | Conformance Test Specifications Release 3 | Active | R3 | 75% | 85%
WI-0086 | Conformance Test Specifications Release 4 | Active | R4 | (0) | (0)

## Slide 3: Item for Information
Working on developing Rel-3 Testing specs:
  Changes for generic, schedule, announcement TPs for R2 and R3
  HAIM Interop test
Discussion on developer relation issues
  2020 Interop plan
    Option1 : Korea TP and Korea Interop event, as it is.
    Option2 : Japan TP (Oct.) and just before the TP, Korea Interop event (End of Sep)**
  2020 Hackathon event
    Hackathon is held with Interop, schedule and place is also sync with Interop
    Dongkuk university is a candidate

## Slide 4: Item for DECISION
CR packs for approval
  TP-2020-0033-TP44_TS-0018_R3_CR_Pack
  TP-2020-0034-TP44_TS-0018_R2_CR_Pack
  TP-2020-0035-TP44_TS-0013_R3_CR_Pack
See TDE-2020-0016R02-TDE44_Document_Allocation

## Slide 5: Next Meetings / Calls
Conference Calls
  TDE#44.1: 10 Mar. 2020, UTC 13:00-14:30
  TDE#44.2: 31 Mar. 2020, UTC 13:00-14:30
Face-to-Face
  TDE#45: 11-15, May, Washington D.C., US
  TDE#46: 06-10, Jul, Geneva, CH
  TDE#47: 05-09, Oct, TBD, JP

## Slide 6: oneM2M@StackOverflow Status February, 2020
Tag – Info : https://stackoverflow.com/questions/tagged/onem2m
Overall 34 (before:24) questions asked
  Most of them answered (accepted answers, Februar 10th, 2020)
  A tag must appear in minimum 100 questions to be eligible for tag badges.
  Some are implementation-related, where oneM2M is not the primary focus.
Some questions hint towards possible improvements and clarifications in specs and developer guides.
  Most of the time the answers are in the spec, but are hard to find.  Index?
Two more tags where created by users: „onem2m-security“ and „onem2m-device-management“
Copy/Move Q&A discussions from oneM2M mailing lists to SO
34 | All Time | 12.1 % unanswered

## Slide 7: oneM2M@StackOverflow Utilize StackOverflow
Really qood questions (and hopefully correct, accepted, and up-voted answers).
In some cases FAQ-quality questions
Receive (informal) bug reports from developers
Community building?
Advertise good questions on Twitter / link to SO?
IPR issues? StackOverflow works under CC BY-SA 4.0 license.
  Feb 2020 : still open

## Slide 8: Thank You!