## Slide 1: RDM status report to TP#45
Group Name: oneM2M RDM WG1
Source: Shane HE, TaeHyun KIM, Marianne Mohali (RDM chair, vice chair)
Meeting Date: 2020-04 to 2020-05 (e-meetings)
Agenda Item: TP#45, Reports from Working Groups

## Slide 2: Items for INFORMATION
  Progress on TS-0023, TR-0049, SDT 4.0…
  Progress on Semantic discovery WI: 4 use cases

## Slide 3: Issues for DECISION in TP
CR Pack
  TP-2020-0047-TP45_TS_0023_CR_Pack_R4
    RDM-2020-0040R01
  WI update
  NONE

## Slide 4: Highlights
Continued Activity in WG1
  WI-0015 - oneM2M Use Case Continuation (4 use cases - semantic discovery)
  WI-0046 - Vehicular domain enablement 91%91%
  WI-0070 - Public Warning Service Enabler - normative work 40%40%
  WI-0084 - SDT based Information Model and Mapping for Vert. Ind. 80%85%
  WI-0092 - Railway Domain Enablement 45%50%
  WI-0094 - Ontologies for Smart City Services 40% 40%
  WI-0081 - Smart Device Template 4.0 90%95% (Frozen)
  WI-0075 - Ind. Dom. Inf. Model Mapg. & Sem. Spt. 60% 90%
  WI-0098 - IoT for Smart Lifts 20% 20%
  WI-0099 - Management Object Migration 5%
  WI-0101 - Advanced semantic discovery 10% (50-70% as stage 1 work)

## Slide 5: Next Steps
Continue to advance Vehicular Domain enablement document
Continue to advance Railway Domain enablement document
Continue to advance Industrial Domain enablement document
Public Warning Service Enabler – normative works
Ontologies for Smart City Services
Finalizing SDT WI-0081 & WI-0084
Smart Lifts WI
Advanced semantic discovery WI
Meeting minutes: RDM-2020-0044

## Slide 6: Next Meetings / Calls
Conference Calls
  2 conference call:
  RDM# 45.1 (12 June 12:00-13:30)
  RDM# 45.2 (25 June 12:00-13:30)
TP#46
  RDM#46 in July (to be discussed….
      Timeslot allocations unknown at this time
      Advance active WIs
      Review existing requirements for any adjustments based on Stage 2/3 advancements