## Slide 1: WG3 TDE45 Status Report
Group: TDE
Source: TDE WG Chair, Andrew Min-gyu Han, Hansung University
Meeting Date: 2020-04-20 to 2020-05-20
Doc#: TP-2020-0052-WG3_TDE_Report_to_TP45

## Slide 2: Summary
WG3 Objectives for TDE 45 (5 CRs, 3 inputs)
  Handling 18 CRs and 2 baselines to develop test specs (Rel-3 and Rel-2)
  Making progress on Conformance testing R3 spec (85%  92%)
Status of WIs
WI number | Title | Status | Target Release | TP#44 | TP#44(TP45)
WI-0054 | Developers’ guide series | Active |  | 97% | 97%
WI-0060 | Interoperability testing Release 2 | Active | R2 | 92% | 92%
WI-0097 | Interoperability testing Release 3 | Active | R3 | 30% | 30%
WI-0078 | oneM2M API guide | Active |  | 97% | 97%
WI-0085 | Conformance Test Specifications Release 3 | Active | R3 | 85% | 92%
WI-0086 | Conformance Test Specifications Release 4 | Active | R4 | (0) | (0)

## Slide 3: Item for Information
Working on developing Rel-3 Testing specs:
  Removing R4 TPs from R3 (R4 will be made based on the latest R3)
  Update Test Components variables, add TPs on ACP, NCT, TTCN-3, DMR and so on.
Discussion on developer relation issues
  2020 Interop plan & Hackathon event
    Could be adjusted depends on situation.
    Currently, no changes. (after week of the TP#47)
Start discussion on a new developer guide
  WI-0054 (developer series ) has been completed (8 developer guides)
  Consider to propose a new WI for developer guides (proposal and supporting companies are needed)
  Currently going on via email reflector

## Slide 4: Item for DECISION
CR packs for approval
  TP-2020-0053-TP45_TS-0018_R3_CR_Pack
  TP-2020-0054-TP45_TS-0018_R2_CR_Pack
  TP-2020-0055-TP45_TS-0019_R3_CR_Pack
  TP-2020-0056-TP45_TS-0019_R2_CR_Pack
See TDE-2020-0041R05-TDE45_Document_Allocation

## Slide 5: Next Meetings / Calls
Conference Calls
  TDE#45.1: 2 June 2020 (Tue) 13:00 ~ 14:30 UTC
  TDE#45.2: 30 June 2020 (Tue) 13:00 ~ 14:30 UTC
Face-to-Face
  TDE#46: e-meeting, TBD
  TDE#47: 05-09, Oct, TBD, JP

## Slide 6: Thank You!