## Slide 1: SDS Status Report to TP45
Group Name: oneM2M SDS
Source: Dale Seed, Peter Niblett, SeungMyeong Jeong, Wei Zhou
Meeting Date: 2020-04-20 to 2020-05-20

## Slide 2: Summary
A total of 75 SDS contributions were submitted
  52 contributions were treated
    29 Agreed, 23 Noted
    Priority was given to Rel-4 Stage 2 contributions
  23 contributions were not treated due to lack of time
    Some Rel-4 Stage 3 contributions and Rel-5 contributions

## Slide 3: SDS WI Status
Complete (no risk for Rel-4)
On track (low risk for Rel-4)
Running behind schedule (med risk for Rel-4)
Not started or stalled (high risk Rel-4)

## Slide 4: Rel-4 Progress
SDS WG is ready to freeze Rel-4 Stage 2
  One small exception – One remaining WI-0080 Edge/Fog feature
    Enhancement to announcement functionality to support “offloading” use case
    Plan is to complete this work in SDS45.x conf calls
Priority for upcoming SDS meetings will shift to Rel-4 Stage 3 work
  Stage 3 work for several Rel-4 features completing
    E.g. semantic reasoning, ontology management, E2E QoS session, flexContainerInstance, geo query, network monitoring, etc.
  Stage 3 work for several other Rel-4 features just beginning
    E.g. action triggering, service subscriber, primitive profile, time sync, permission-based discovery, discovery-based operations, attribute-based ACPs, deletionCnt, context aware ACPs, notification recording, software management, etc.
  As done in prior releases, SDS will compile a complete checklist of required Rel-4 Stage 3 contributions by reviewing agreed Rel-4 Stage 2 contributions
Rel-4 XSDs also need to be generated
  Thanks to Miguel for re-structuring our oneM2M XSD Git repos!

## Slide 5: SDS Actions from TP
SDS reviewed TP-2020-0217 regarding ITU-T Study Group 20 comments on TS-0003 v2.4.1
  Thanks to BT (Colin and Rana) took the lead on formulating responses!
  Meeting was held to review the responses
  Shane drafted an LS response to ITU-T Study Group 20
  Plans:
    Initial meeting with ITU-T Study Group 20 in June to review our responses
    SDS WG to make updates to TS-0003 R2 as well as R3 and R3 as needed
    Meet with ITU-T Study Group 20 in July
    Goal is to have ITU-T Study Group 20 approve TS-0003 R2

## Slide 6: Discussion on e-meeting format
Pros:
  The SDS email reflector was much more active than in the past
  Level of engagement in email discussions and offline reviews of contributions was impressive and great to see
  Scheduling meetings over 1-month allowed for more time and better continuity of discussions (especially for more complex contributions)
Cons:
  Sometimes email back-and-forth is less efficient than face-to-face discussion
  Conference call format can be difficult for many folks to get their comments heard
  Time zone differences only allow for a few hours of meeting time
  No coffee break and snacks! 
Take-aways / Discussion Points
  SDS WG may want to consider trying to get delegates to review contributions and engage in email discussions before contributions are opened on calls.
  SDS WG could consider revamping our process a bit to encourage this
    E.g. Chairs can assign documents to meeting slots and schedule times for email review/discussion to occur before these respective meeting slots

## Slide 7: Items for Decision
CR Packs:
TS-0001 – TP-2020-0058 – 00-R2, 00-R3, 07-R4 = 07
TS-0003 – TP-2020-0059 – 00-R2, 00-R3, 01-R4 = 01
TS-0004 – TP-2020-0060 – 00-R2, 01-R3, 03-R4 = 04
TS-0010 – TP-2020-0061 – 00-R2, 01-R3, 00-R4 = 01
TS-0026 – TP-2020-0062 – 00-R2, 02-R3, 04-R4 = 06

## Slide 8: Conference Calls
Meeting | Date | Time (UTC)
SDS 45.1 | Thurs 04-Jun-2020 | 12:00 – 13:30
SDS 45.2 | Thurs 11-Jun-2020 | 12:00 – 13:30
SDS 45.3 | Thurs 18-Jun-2020 | 12:00 – 13:30
SDS 45.4 | Fri 26-Jun-2020 | 12:00 – 13:30