## Slide 1: WG3 TDE46 Status Report
Group: TDE
Source: TDE WG Chair, Andrew Min-gyu Han, Hansung University
Meeting Date: 2020-07-01 to 2020-07-24
Doc#: TP-2020-0077-WG3_TDE_Report_to_TP46

## Slide 2: Summary
WG3 Objectives for TDE 46 (1 CRs, 5 inputs)
  Handling 1 CRs and 2 baselines to develop test specs (Rel-4 and Rel-3)
  Making progress on Conformance testing R4 spec (00%)
Status of WIs
WI number | Title | Status | Target Release | TP#45 | TP#46
WI-0054 | Developers’ guide series | Active |  | 97% | 97%
WI-0060 | Interoperability testing Release 2 | Active | R2 | 92% | 92%
WI-0097 | Interoperability testing Release 3 | Active | R3 | 30% | 30%
WI-0078 | oneM2M API guide | Active |  | 97% | 100%
WI-0085 | Conformance Test Specifications Release 3 | Active | R3 | 92% | 92%
WI-0086 | Conformance Test Specifications Release 4 | Active | R4 | (0) | 30%

## Slide 3: Item for Information
Working on developing Rel-4 Testing specs:
  New baseline(v4.1.0) and TPs for discovery based operations
GCF & oneM2M TDE Meeting to discuss Certification Release 2 (10th Jul)
  oneM2M Core spec and Test Spec development plan (Rel-3 & 4)
  oneM2M Certification Update to IAG#33
Activities on developers outreach
  Propose a new WI for developer guides on the CRUND messages for managing some of the main resources (defined in TS-0001) and the REST API examples
  Consider JupyterNote and stackOverflow (Thanks Andreas!)
  Consider Interop2020 Event : TP-2020-0090-oneM2M_7th_Remote_Interop_Event

## Slide 4: Item for DECISION
CR packs for approval
  TP-2020-0079-TP46_TS-0018_R4_CR_Pack
  TP-2020-0080-TP46_TS-0025_R3_CR_Pack
New WI
  TP-2020-0081-new WI-oneM2M API_Guide Rel 3
See TDE-2020-0076R03-TDE46_Document_Allocation

## Slide 5: Next Meetings / Calls
Conference Calls
  TDE#46.1: 18 August 2020 (Tue) 13:00 ~ 14:30 UTC
  TDE#46.2: 15 September 2020 (Tue) 13:00 ~ 14:30 UTC
Face-to-Face
  TDE#47: e-meeting, 28 Sep. ~ 23 Oct. (TBC)

## Slide 6: Thank You!