## Slide 1: RDM status report to TP#46
Group Name: oneM2M RDM WG1
Source: Shane HE, TaeHyun KIM, Marianne Mohali (RDM chair, vice chair)
Meeting Date: 2020-07-02 to 2020-07-21 (e-meetings)
Agenda Item: TP#46, Reports from Working Groups

## Slide 2: Items for INFORMATION
  Progress on TS-0023, TR-0049, SDT 4.0…
  Progress on TS-0002: requirements of Smart lift and Advanced Semantic Discovery

## Slide 3: Issues for DECISION in TP
CR Pack
  TP-2020-0084-TP46_TS_0023_CR_Pack_R4
    RDM-2020-0060R01
    RDM-2020-0059R01
    RDM-2020-0061
    RDM-2020-0049R02
    RDM-2020-0053
    RDM-2020-0052
    RDM-2020-0050R01
  TP-2020-0085-TP46_TS_0002_CR_Pack_R4
    RDM-2020-0062R01
  TP-2020-0086-TP46_TS_0002_CR_Pack_R5
    RDM-2020-0063
  TP-2020-0087-TR-0049_Request_for_TP_Approval
    RDM-2020-0065
  WI update
  WI-0092 - Railway Domain Enablement TP-2020-0082
  WI-0094 - Ontologies for Smart City Services (To be updated)

## Slide 4: Highlights
Continued Activity in WG1
  WI-0015 - oneM2M Use Case Continuation
  WI-0046 - Vehicular domain enablement 91%91%
  WI-0070 - Public Warning Service Enabler - normative work 40%40%
  WI-0084 - SDT based Information Model and Mapping for Vert. Ind. 85%95%
  WI-0092 - Railway Domain Enablement 45%50%
  WI-0094 - Ontologies for Smart City Services 40% 40%
  WI-0081 - Smart Device Template 4.0 95%100%
  WI-0075 - Ind. Dom. Inf. Model Mapg. & Sem. Spt. 90% 100%
  WI-0098 - IoT for Smart Lifts 20%40%
  WI-0099 - Management Object Migration 5%30%
  WI-0101 - Advanced semantic discovery 10% 25%

## Slide 5: Next Steps
Continue to advance Vehicular Domain enablement document
Continue to advance Railway Domain enablement document
Public Warning Service Enabler – normative works in WI-0070
Ontologies for Smart City Services
Finalizing WI-0084
Continue to advance Smart Lifts WI-0098
Continue to advance advanced semantic discovery WI-0101
Meeting minutes: RDM-2020-0067

## Slide 6: Next Meetings / Calls
Conference Calls
  2 conference call:
  RDM# 46.1 (7 Sep 12:00-14:00)
  RDM# 46.2 (21 Sep 12:00-14:00)
TP#47
  RDM#47 in Sep-Oct (to be discussed….
      Timeslot allocations unknown at this time
      Advance active Wis
      Review existing requirements for any adjustments based on Stage 2/3 advancements
      Rel.5 activities