## Slide 1: SDS Status Report to TP46
Group Name: oneM2M SDS
Source: Dale Seed, Peter Niblett, SeungMyeong Jeong, Wei Zhou
Meeting Date: 2020-07-01 to 2020-07-24

## Slide 2: Summary
A total of 70 SDS contributions were submitted
  66 contributions were treated
    47 Agreed, 19 Noted
    Priority was given to Rel-4 Stage 3 contributions
  4 contributions were not treated due to lack of time
    Rel-5 contributions

## Slide 3: SDS WI Status
Complete (no risk for Rel-4)
On track (low risk for Rel-4)
Running behind schedule (med risk for Rel-4)
Not started or stalled (high risk Rel-4)
WI | Title | SDS42 | SDS43 | SDS44 | SDS45 | SDS46 | Comments
WI-0053 | Enhancements on Semantic Support | 75% | 90% | 95% | 97% | 100% | Stage 3 Completed at TP46
WI-0058 | Interworking with 3GPP networks | 80% | 80% | 90% | 95% | 100% | Stage 3 Completed at TP46
WI-0064 | Adaption of oneM2M for Smart City | 50% | 50% | 50% | 50% | 50% | Stalled - No normative R4 work planned
WI-0069 | Heterogen. identificat. service in oneM2M syst. | 60% | 60% | 90% | 90% | 90% | Stalled - No normative R4 work planned
WI-0072 | Modbus Interworking | 80% | 85% | 90% | 91% | 100% | TS Completed at TP46
WI-0076 | Lightweight oneM2M Services | 60% | 65% | 70% | 80% | 85% | Stage 2 Frozen, Stage 3 in progress
WI-0077 | Attribute based Access Control Policy | 80% | 85% | 85% | 90% | 92% | Stage 2 Frozen, Stage 3 in progress
WI-0080 | Edge and Fog Computing | 55% | 65% | 70% | 80% | 85% | Stage 2 Frozen, Stage 3 in progress
WI-0083 | oneM2M Service Subscribers and Users | 60% | 70% | 75% | 80% | 85% | Stage 2 Frozen, Stage 3 in progress
WI-0089 | Getting started with oneM2M | 22% | 22% | 22% | 22% | 22% | Stalled - No normative R4 work planned
WI-0090 | oneM2M and Zigbee interworking | 0% | 0% | 30% | 35% | 35% | TR work in progress
WI-0091 | oneM2M Services and Platform Discovery | 50% | 50% | 50% | 50% | 50% | Stalled - No normative R4 work planned
WI-0093 | Action Triggering Enhancements | 30% | 40% | 60% | 80% | 80% | Stage 2 Frozen, Stage 3 in progress
WI-0095 | oneM2M System Enhancements to Support Data Protection Regulations |  |  | 30% | 50% | 55% | Rel-5 TR work in progress
WI-0096 | Effective IoT Communication to Protect 3GPP Networks |  |  | 5% | 5% | 5% | Rel-5 TR work in progress
WI-0100 | oneM2M and SensorThings API |  |  |  | 5% | 5% | Rel-5 TR work in progress
WI-0102 | System enhancements to support Data License Management |  |  |  |  | 5% | Rel-5 TR work in progress

## Slide 4: Rel-4 Progress
SDS WG has frozen Rel-4 Stage 2 (No exceptions )
Majority of SDS 46 meeting time was spent on Rel-4 Stage 3 work
  Stage 3 work completed for a few features
    Semantic reasoning, ontology management, E2E QoS session, flexContainerInstance, geo query, network monitoring
  Stage 3 work for several Rel-4 features progressing
    E.g. service subscriber, primitive profile, time sync, permission-based discovery, discovery-based operations, attribute-based ACPs, deletionCnt, context aware ACPs, etc.
  Stage 3 work for several Rel-4 features not started yet
    E.g. action triggering, notification recording, software campaigning, etc.
    As done in prior releases, SDS will compile a more complete checklist of required Rel-4 Stage 3 contributions by reviewing agreed Rel-4 Stage 2 contributions
Rel-4 XSDs also need to be generated
  Joint meeting scheduled with RDM/TDE/SDS on 9/8 to coordinate on XSDs, Git Repos and oneM2M Issue Tracker

## Slide 5: SDS Actions from TP
SDS discussed progress made regarding ITU-T Study Group 20 comments on TS-0003 v2.4.1
  Thanks to BT (Colin and Rana) who have been leading this dialogue with ITU-T and addressing these actions
  Plans:
    Rana and Colin plan to discuss / resolve remaining issues with ITU-T
    Rana and Colin plan to bring in maintenance CRs to TS-0003 in upcoming Aug/Sept SDS conf calls
      CRs will be aligned with the agreed upon way forward that has been discussed with ITU-T and captured in issue tracker list
    The near-term goal is still to get ITU-T Study Group 20 approve TS-0003 R2

## Slide 6: Items for Decision
CR Packs:
TS-0001 – TP-2020-0093 – 04-R2, 04-R3, 07-R4 = 15
TS-0003 – TP-2020-0094 – 01-R2, 01-R3, 01-R4 = 03
TS-0004 – TP-2020-0095 – 05-R2, 05-R3, 12-R4 = 22
TS-0008 – TP-2020-0096 – 00-R2, 01-R3, 00-R4 = 01
TS-0009 – TP-2020-0097 – 00-R2, 01-R3, 00-R4 = 01

## Slide 7: Conference Calls
Meeting | Date | Time (UTC)
SDS/RDM/TDE | Wed 08-Aug-2020 | 12:00 – 13:30
SDS 46.1 | Thurs 13-Aug-2020 | 12:00 – 13:30
SDS 46.2 | Thurs 27-Aug-2020 | 12:00 – 13:30
SDS 46.3 | Thurs 10-Sep-2020 | 12:00 – 13:30
SDS 46.4 | Fri 24-Sep-2020 | 12:00 – 13:30