## Slide 1: WG3 TDE47 Status Report
Group: TDE
Source: TDE WG Chair, Andrew Min-gyu Han, Hansung University
Meeting Date: 2020-07-01 to 2020-07-24
Doc#: TP-2020-0077-WG3_TDE_Report_to_TP46

## Slide 2: Summary
WG3 Objectives for TDE 47 (8 CRs, 3 inputs)
  Handling 8 CRs and 2 baselines to develop test specs (TS-0013 Rel-3)
Status of WIs
WI number | Title | Status | Target Release | TP#46 | TP#47
WI-0054 | Developers’ guide series | Active |  | 97% | 97%
WI-0060 | Interoperability testing Release 2 | Active | R2 | 92% | 92%
WI-0097 | Interoperability testing Release 3 | Active | R3 | 30% | 90%
WI-0085 | Conformance Test Specifications Release 3 | Active | R3 | 92% | 92%
WI-0086 | Conformance Test Specifications Release 4 | Active | R4 | 30% | 30%
WI-0103 | oneM2M API guide Release 3 | Active | R3 | WI approved | 0%

## Slide 3: Item for Information
Working on developing Rel-3 Testing specs:
  New baseline(v3.5.0) of TS-0013 Interoperability test
  10 inputs and CRs are handled
Activities on developers outreach
  Consider JupyterNote and stackOverflow (Thanks Andreas!)
  Consider Interop2020 Event

## Slide 4: oneM2M@StackOverflow Status October, 2020
Tag – Info : https://stackoverflow.com/questions/tagged/onem2m
Overall 44 (before: 41 in 07/2020) questions asked
  17 new this year
  Most of them accepted as „answered“
Some questions hint towards possible improvements and clarifications in specs and developer guides.
  Most of the time the answers are in the spec, but are hard to find.  Automatic generated index?
Two more tags where created by users: „onem2m-security“ and „onem2m-device-management“

## Slide 5: oneM2M@StackOverflow Utilize StackOverflow
Really qood questions (and hopefully correct, accepted, and up-voted answers).
In some cases FAQ-quality questions
Receive (informal) bug reports from developers
Community building?
Add real issues to GitLab Issue Tracker (see also TP-2020-0072)
Advertise good questions on Twitter / link to SO?
IPR issues? StackOverflow works under CC BY-SA 4.0 license.
  Feb 2020 : question forwarded to legal group
  Oct 2020: still open

## Slide 6: Item for DECISION
CR packs for approval
  TP-2020-0109-TP47_TS-0013_R3_CR_Pack
See TDE-2020-0088R03-TDE47_Document_Allocation

## Slide 7: Next Meetings / Calls
Conference Calls
  TDE#47.1: 9 Nov. 2020 (Mon) 13:00 ~ 14:30 UTC
Face-to-Face
  TDE#48: e-meeting, 30 Nov. ~ 18 Dec.

## Slide 8: Thank You!