## Slide 1: RDM status report to TP#47
Group Name: oneM2M RDM WG1
Source: Shane HE, TaeHyun KIM, Marianne Mohali (RDM chair, vice chair)
Meeting Date: 2020-09-30 to 2020-10-22 (e-meetings)
Agenda Item: TP#47, Reports from Working Groups

## Slide 2: Items for INFORMATION
  Progress on TS-0023, TS-0002, TS-0037, TR-0058, TR-0067
  TR-0067: draft TR for Management Object Migration to SDT for review and feedback (RDM-2020-0081R01 )
  New WI for Rel.5: discussion on smart tourism data and ontology

## Slide 3: Issues for DECISION in TP
CR Pack (TBD)
  TP-2020-0112-TP47_TS_0023_CR_Pack_R4
    RDM-2020-0076R01
    RDM-2020-0077R01
    RDM-2020-0015R01
  TP-2020-0113-TP47_TS_0037_CR_Pack_R4
    RDM-2020-0079R03
  TS-0037 IoT Public Warning Service Enablement (for approval)
  TP-2020-0114R01-TS-0037_Request_for_TP_Approval
  WI update
  None

## Slide 4: Highlights
Continued Activity in WG1
  WI-0015 - oneM2M Use Case Continuation (new rapporteur)
  WI-0046 - Vehicular domain enablement 91%100%
  WI-0070 - Public Warning Service Enabler - normative work 40%95%
  WI-0084 - SDT based Information Model and Mapping for Vert. Ind. 95%98%
  WI-0092 - Railway Domain Enablement 50%70%
  WI-0094 - Ontologies for Smart City Services 40% 40%
  WI-0081 - Smart Device Template 4.0 100% at TP46
  WI-0075 - Ind. Dom. Inf. Model Mapg. & Sem. Spt. 100% at TP46
  WI-0098 - IoT for Smart Lifts 40%40%
  WI-0099 - Management Object Migration 30%50%
  WI-0101 - Advanced semantic discovery 25%25%

## Slide 5: Next Steps
Continue to advance Railway Domain enablement document
Continue to advance management object migration
Ontologies for Smart City Services
Continue to advance Smart Lifts WI-0098
Continue to advance advanced semantic discovery WI-0101
Rel.5 related new work items, new features
Meeting minutes: RDM-2020-0085

## Slide 6: Next Meetings / Calls
Conference Calls
  1 conference call:
  RDM# 47.1 (18 Nov 12:00-14:00)
TP#48
  RDM#48 in Dec 2020 (to be discussed….
      Timeslot allocations unknown at this time
      Advance active WIs
      Rel.5 activities