## Slide 1: SDS Status Report to TP47
Group Name: oneM2M SDS
Source: Dale Seed, Peter Niblett, SeungMyeong Jeong, Wei Zhou
Meeting Date: 2020-09-28 to 2020-10-23

## Slide 2: Summary
A total of 49 SDS contributions were submitted
  Priority was Rel-4 Stage 3 contributions
  47 contributions were treated
    20 Agreed
    21 Noted (Revisions expected)
    6 Noted

## Slide 3: SDS WI Status
Complete (no risk for Rel-4)
On track (low risk for Rel-4)
Running behind schedule (med risk for Rel-4)
Not started or stalled (high risk Rel-4)

## Slide 4: Rel-4 Progress
Majority of SDS 47 meeting time was spent on Rel-4 Stage 3 work
  Stage 3 work complete for several Rel-4 features
    Semantic reasoning, ontology management, E2E QoS session, flexContainerInstance, geo query, network monitoring, time sync, deletionCnt, discovery-based operations,
  Stage 3 work for several Rel-4 features progressing
    E.g. network monitoring, flexContainerInstance, service subscriber, primitive profile, attribute-based ACPs, action triggering, software campaigning, etc.
  Stage 3 work for several Rel-4 features not started yet
    E.g. notification recording, accessControlLimit, permission-based discovery, resourceMappingRules, etc.
Rel-4 XSDs also need to be generated
  Rel-2/3 TS-0004 XSD updates progressing with the plan to start Rel-4 soon
  Thanks to Peter for taking the lead on this
At least one more meeting cycle is needed before can consider freezing Stage 3 Rel-4

## Slide 5: SDS Actions from TP
SDS discussed progress made regarding ITU-T Study Group 20 comments on TS-0003 v2.4.1
  Plans:
    Colin, Rana and Wei plan to bring in maintenance CRs to TS-0003 in upcoming SDS conf calls
      CRs will be aligned with the agreed upon way forward that has been discussed with ITU-T and captured in issue tracker list
    The near-term goal is still to get ITU-T Study Group 20 approve TS-0003 R2

## Slide 6: Items for Decision
CR Packs:
TS-0001 – TP-2020-0116 – 00-R2, 02-R3, 05-R4 = 07
TS-0004 – TP-2020-0117 – 02-R2, 02-R3, 05-R4 = 09
TS-0014 – TP-2020-0118 – 02-R2, 02-R3, 00-R4 = 04

## Slide 7: Conference Calls
Meeting | Date | Time (UTC)
SDS 47.1 | Thurs 05-Nov-2020 | 12:00 – 13:30
SDS 47.2 | Thurs 12-Nov-2020 | 12:00 – 13:30
SDS 47.3 | Thurs 19-Nov-2020 | 12:00 – 13:30