## Slide 1: SDS Status Report to TP48
Group Name: oneM2M SDS
Source: Dale Seed, Peter Niblett, SeungMyeong Jeong, Wei Zhou
Meeting Date: 2020-12-01 to 2020-12-16

## Slide 2: Summary
A total of 66 SDS contributions were submitted
  Priority was Rel-4 Stage 3 contributions
  60 contributions were treated
    29 Agreed
    31 Noted (many with revisions expected)

## Slide 3: SDS WI Status
Complete
On track
Running behind schedule
Work has stalled

## Slide 4: Rel-4 Progress
Majority of SDS 47 meeting time was spent on Rel-4 Stage 3 work
  Stage 3 work complete for several Rel-4 features
    Semantic reasoning, ontology management, E2E QoS session, flexContainerInstance, geo query, network monitoring, time sync, deletionCnt, discovery-based operations, notification recording
  Stage 3 work for several Rel-4 features progressing
    E.g. service subscriber, primitive profile, attribute-based ACPs, action triggering, software campaigning, accessControlLimit, permission-based discovery
  Stage 3 work for several Rel-4 features not started yet
    E.g., processManagement, resourceMappingRules.
Rel-4 XSDs also need to be generated
  Rel-2/3 TS-0004 XSD updates progressing with the plan to start Rel-4 soon
  Thanks to Peter for taking the lead on this
Hopefully only one more meeting needed before we can freeze Stage 3 Rel-4

## Slide 5: Items for Decision
CR Packs:
TS-0001 – TP-2020-0133 – 00-R2, 00-R3, 02-R4 = 02
TS-0004 – TP-2020-0134 – 05-R2, 03-R3, 07-R4 = 15
TS-0009 – TP-2020-0145 – 03-R2, 03-R3, 03-R4 = 09
TS-0026 – TP-2020-0136 – 00-R2, 00-R3, 01-R4 = 01

## Slide 6: Conference Calls
Meeting | Date | Time (UTC)
SDS 48.1 | Wed 13-Jan-2021 | 12:00 – 13:30