## Slide 1: RDM status report to TP#48
Group Name: oneM2M RDM WG1
Source: Shane HE, TaeHyun KIM, Marianne Mohali (RDM chair, vice chair)
Meeting Date: 2020-12-02 - 2020-12-17 (e-meetings)
Agenda Item: TP#48, Reports from Working Groups

## Slide 2: Items for INFORMATION
  Progress on TS-0023, TR-0058, TR-0061
  New features for Rel.5: discussion on IoT device replacement
  Rel.5 timeline discussion

## Slide 3: Issues for DECISION in TP
CR Pack of TS-0023 (TBD)
  TP-2020-0139-TP48_TS_0023_CR_Pack incl.
  RDM-2020-0094R01, RDM-2020-0095R01, RDM-2020-0098, RDM-2020-0101
  TS-0023 (for approval)
  New baseline will be provided at 11 Jan RDM 48.1
  WI update
  WI-0092 (hopefully get approval at TP#49)
  WI-0094 (needs more time)

## Slide 4: Highlights
Continued Activity in WG1
  WI-0015 - oneM2M Use Case Continuation
  WI-0070 - Public Warning Service Enabler – 95%
  WI-0084 - SDT based Information Model and Mapping for Vert. Ind. 98%100%
  WI-0092 - Railway Domain Enablement 70%
  WI-0094 - Ontologies for Smart City Services 40%65%
  WI-0098 - IoT for Smart Lifts 40%
  WI-0099 - Management Object Migration 50%
  WI-0101 - Advanced semantic discovery 25%

## Slide 5: Next Steps
Continue to advance Railway Domain enablement document
Continue to advance management object migration
Ontologies for Smart City Services
Continue to advance Smart Lifts WI-0098
Continue to advance advanced semantic discovery WI-0101
Rel.5 related new work items, new features
Meeting minutes: RDM-2020-0106

## Slide 6: Next Meetings / Calls
Conference Calls
  1 conference call:
  RDM# 48.1 (11 Jan 13:30-15:00)
TP#49
  TP#49 in 18th Jan (to be discussed….
      Advance active WIs
      Rel.5 activities