## Slide 1: WG3 TDE48 Status Report
Group: TDE
Source: TDE WG Chair, Andrew Min-gyu Han, Hansung University
Meeting Date: 2020-11-30 to 2020-12-18
Doc#: TP-2020-0143-WG3_TDE_Report_to_TP48

## Slide 2: Summary
WG3 Objectives for TDE 48 (8 CRs, 3 inputs)
  Handling 3 CRs to develop test specs (TS-0018 Rel-4)
  Handling 1 baseline to develop test specs (TR-0051 Rel-2)
  Handling 1 CR to develop test specs (TS-0019 Rel-2)
  Handling 1 CR to develop test specs (TS-0019 Rel-3)
Status of WIs
WI number | Title | Status | Target Release | TP#47 | TP#48
WI-0054 | Developers’ guide series | Active |  | 97% | 97%
WI-0060 | Interoperability testing Release 2 | Active | R2 | 92% | 95%
WI-0097 | Interoperability testing Release 3 | Active | R3 | 90% | 92%
WI-0085 | Conformance Test Specifications Release 3 | Active | R3 | 92% | 95%
WI-0086 | Conformance Test Specifications Release 4 | Active | R4 | 30% | 40%
WI-0103 | oneM2M API guide Release 3 | Active | R3 | 0% | 0%

## Slide 3: Item for Information
Working on developing Rel-4 Testing specs:
  TS-0018 R4 Interoperability test
  3 CRs are handled: TPs of Primitive profile, Service subscription user profile, 3GPP interworking
Working on developing Rel-3 Testing specs:
  TS-0019
  1 CR is handled: TTCN Test cases
Working on developing Rel-2 Testing specs:
  TS-0019 R2
  1 CR is handled: TTCN Test cases

## Slide 4: Item for DECISION
CR packs for approval
  TP-2020-0140-TP48_TS-0018_R4_CR_Pack
  TP-2020-0141-TP48_TS-0019_R2_CR_Pack
  TP-2020-0142-TP48_TS-0019_R3_CR_Pack
See TDE-2020-0104R02-TDE48_Document_Allocation

## Slide 5: Next Meetings / Calls
Conference Calls
  TDE#48.1: no call.
Face-to-Face
  TDE#49: e-meeting, 18 Jan. ~ 10 Feb.

## Slide 6: Thank You!