## Slide 1: WG3 TDE49 Status Report
Group: TDE
Source: TDE WG Chair, Andrew Min-gyu Han, Hansung University
Meeting Date: 2021-01-18 to 2021-02-09
Doc#: TP-2021-0011R01-WG3_TDE_Report_to_TP49

## Slide 2: Summary
WG3 Objectives for TDE 49 (7 CRs, 4 inputs)
  Handling 7 CRs to develop test specs (TS-0018 Rel-4)
  Handling 2 baseline to develop test specs (TS-0019 Rel-2/Rel-3)
  Handling 1 input on oneM2M Issue Tracker, StackOverflow, GitHub
  Handling 1 input on WI-0086 updates
Status of WIs
WI number | Title | Status | Target Release | TP#48 | TP#49
WI-0054 | Developers’ guide series | Active |  | 97% | 100%
WI-0060 | Interoperability testing Release 2 | Active | R2 | 95% | 100%
WI-0097 | Interoperability testing Release 3 | Active | R3 | 92% | 95%
WI-0085 | Conformance Test Specifications Release 3 | Active | R3 | 95% | 97%
WI-0086 | Conformance Test Specifications Release 4 | Active | R4 | 40% | 50%
WI-0103 | oneM2M API guide Release 3 | Active | R3 | 0% | 10%

## Slide 3: Item for Information
Working on developing Rel-4 Testing specs:
  TS-0018 R4 Interoperability test
  7 CRs are handled: TPs of Primitive profile, 3GPP interworking , Service Subscription User Profile, cross resource notification
Working on developing Rel-3 Testing specs:
  TS-0019 R3/R2
  2 baselines are agreed: Rel-3, Rel-2
WI-0086 is updated:
  Currently, R4 specs are not yet released, WI-0086 has been rescheduled to TP52.

## Slide 4: Item for DECISION
CR packs for approval
  TP-2021-0012-TP49_TS-0018_R4_CR_Pack
See TDE-2021-0006R03-TDE49_Document_Allocation

## Slide 5: Next Meetings / Calls
Conference Calls
  TDE#49.1: 18 Mar. (Thr) 13:00 ~ 14:30 UTC
  TDE#49.2: 08 Apr. (Thr) 13:00 ~ 14:30 UTC
Face-to-Face
  TDE#50: e-meeting, 10 May ~ 04 Jun. 2021 (TP#50: Virtual Technical Plenary)

## Slide 6: Thank You!