## Slide 1: SDS Status Report to TP49
Group Name: oneM2M SDS
Source: Dale Seed, Peter Niblett, SeungMyeong Jeong, Wei Zhou
Meeting Date: 2021-01-19 to 2021-02-08

## Slide 2: Summary
A total of 77 SDS contributions were submitted
    44 Agreed
    9 Noted
    24 Draft
  Priority was given Rel-4 Stage 3 contributions

## Slide 3: SDS WI Status
Complete
On track
Running behind schedule
Work has stalled

## Slide 4: Rel-4 Progress
Majority of SDS 49 meeting time was spent on Rel-4 Stage 3 work
  Stage 3 work complete for several Rel-4 features
    Semantic reasoning, ontology management, E2E QoS session, flexContainerInstance, geo query, network monitoring, time sync, deletionCnt, discovery-based operations, notification recording, primitive profile, action triggering,
  Stage 3 work for several Rel-4 features progressing
    E.g. service subscriber, attribute-based ACPs, software campaigning, accessControlLimit, permission-based discovery
  Stage 3 work for several Rel-4 features not started yet
    E.g., processManagement, resourceMappingRules
Rel-4 XSDs also need to be generated
  Rel-2/3 TS-0004 XSD updates progressing with the plan to start Rel-4 soon
  Thanks to Peter for taking the lead on this
Hopefully only one more meeting needed before we can freeze Stage 3 Rel-4

## Slide 5: Items for Decision
CR Packs:
TS-0001 – TP-2021-0023– 01-R2, 02-R3, 06-R4 = 09
TS-0003 – TP-2021-0024 – 01-R2, 01-R3, 01-R4 = 03
TS-0004 – TP-2021-0025 – 01-R2, 03-R3, 08-R4 = 12
TS-0008 – TP-2021-0026 – 00-R2, 00-R3, 01-R4 = 01
TS-0009 – TP-2021-0027 – 00-R2, 01-R3, 02-R4 = 03
TS-0022 – TP-2021-0028 – 01-R2, 01-R3, 02-R4 = 04

## Slide 6: Conference Calls
Meeting | Date | Time (UTC)
SDS 49.1 | Wed 24-Feb-2021 | 12:00 – 13:30
SDS 49.2 | Wed 10-Mar-2021 | 12:00 – 13:30
SDS 49.3 | Wed 24-Mar-2021 | 12:00 – 13:30
SDS 49.4 | Wed 07-Apr-2021 | 12:00 – 13:30
SDS 49.5 | Wed 21-Apr-2021 | 12:00 – 13:30