	Doc# TP-2021-0033-Minutes_TP49.doc 
	[image: image2.png]





	Doc# TP-2021-0033-Minutes_TP49.doc 
	[image: image1.png]






	MINUTES

	Meeting:
	TP 49 online

	Chair:
	Roland Hechwartner, Deutsche Telekom, ETSI

roland.hechwartner@magenta.at

	Secretary:
	Karen Hughes, ETSI karen.hughes@etsi.org 

	Meeting Date:
	18 January – 09 February 2021

	Meeting Details:
	Online virtual meeting



	Intended purpose of

document:
	 Decision

 Discussion

 Information

 Other <specify>

	Template Version:23 February 2015 (Do not modify)


oneM2M Notice

The document to which this cover statement is attached is submitted to oneM2M.  Participation in, or attendance at, any activity of oneM2M, constitutes acceptance of and agreement to be bound by terms of the Working Procedures and the Partnership Agreement, including the Intellectual Property Rights (IPR) Principles Governing oneM2M Work found in Annex 1 of the Partnership Agreement.

1
Opening Plenary


1.1 Welcome

Roland Hechwartner, Deutsche Telekom, the TP Chair, opened the 49th oneM2M Technical Plenary. He thanked those present for attending and hoped that everyone was keeping safe during the current pandemic. He also introduced the TP leadership team and advised the delegates to read the legal notices on the cover page of the agenda as well as the statement regarding engagement with companies added to the U.S Export Administration Regulations entity list in oneM2M activities. This may be found on the oneM2M external website: http://www.onem2m.org/about-onem2m/intellectual-property-rights#EAR.

1.2
Meeting logistics 

Schedule

	TP-2021-0006
	Meeting Schedule TP49
	Karen Hughes, Secretariat


TP-2021-0006 was AGREED
New Members
The following new members were present on the call and introduced themselves. They are all new members through the Partner TSDSI.
· Cisco

· Indian Institute of Sciences 

· Tata Communications

· Wipro
Roland expressed his gratitude that these companies have joined oneM2M and welcomed them to the project.

1.3
Meeting objectives
Progress Release 4

· (Freeze of Stage 3 at TP 49)

Release 5
· initial scope and review of milestone plan

Work Programme Management status

Elections
· Vacant positions: SDS Chair and SDS Vice Chair

Meeting schedule for 2022
1.4
Collaborations

ETSI MEC 

	TP-2021-0007
	Status update on oneM2M-MEC whitepaper
	KETI


Anyone with questions or comments on this draft White Paper are invited to contact JaeSeung or Roland.
TP-2021-0007 was NOTED

ITU-T SG20 

· next steps – this will be addressed at the closing plenary
· still some CRs outstanding for the TS-0003 which will be presented during the SDS WG meetings over the next few

LF Edge: 

oneM2M introduction presentation to Akraino Release 5 planning meeting on March 1st
Anyone interested in this issue should contact Roland directly

SmartM2M

Specification on smart lifts is currently being finalized. This is based on oneM2M.  The ELA have reported that they would like to have some more information on how secure oneM2M and have requested a brief call. Rana & Enrico will meet with them to reassure them on the security of oneM2M and will report back to the closing plenary.
2
Review & agreement of agenda

	TP-2021-0005
	Agenda TP49
	Roland Hechwartner, TP Chair


TP-2021-0005 was NOTED
TP-2021-005R01 was AGREED
3
Review & agreement of previous minutes
	TP-2020-0146R01
	Minutes TP48
	Karen Hughes, ETSI


 Agreed by correspondence
4
Review of open action status

All actions arising from TP 48 are closed
5
Consideration of input documents / items for action at opening plenary

5.1
WPM

	TP-2021-0001
	TR-0051 for ratification
	TDE WG


Roland thanked those who contributed to this work 
TP-2021-0001 was AGREED
TR-0051 is now RATIFIED
	TP-2021-0008
	WPM_status_report_TP49_opening
	WPM Convenor (Andrew Min-gyu Han)


Timeline will be reviewed at the closing plenary

TP-2021-0008 was NOTED
TP-2021-0008R01 was NOTED
6
Any other business
There was no other business to discuss so Roland thanked the participants and closed the meeting.
== Recess until closing plenary ==

7
Closing plenary

7.1
Welcome Back

8
Consideration of input documents / items for action at closing plenary
8.1
Elections: Open SDS leadership positions

Nomination of Poornima Shandilya as Vice Chair of the SDS WG

	TP-2021-0018
	Nomination of Vice Chair for SDS WG
	C-DOT


Poornima was elected by acclamation. The Chair thanked Poornima for volunteering and thanked C-DOT for their support in this matter. He added that Poornima is a very welcome addition to the oneM2M leadership team.
TP-2021-0018 was NOTED
8.2
New / updated Work Items
	TP-2021-0015
	WI-0099 Update
	Orange (Marianne)


TP-2021-0015 was AGREED
Action TP49-001: Karen to upload WI-0099 as agreed in TP-2021-0015
	TP-2021-0022
	WI-0086_udpate
	Miguel Angel Reina Ortega, ETSI


TP-2021-0022 was AGREED
Action TP49-002: Karen to upload WI-0086 as agreed in TP-2021-0022
	TP-2021-0030
	WI-0080_udpate
	KDDI, Convida


TP-2021-0030 was AGREED
Action TP49-003: Karen to upload WI-0080 as agreed in TP-2021-0030
	TP-2021-0031
	New WI for SIMVI_TS-0023_R5
	Andrew Min-gyu Han (Hansung University)


TP-2021-0031 was AGREED
Action TP49-004: Karen to upload the new Work Item as agreed in TP-2021-0031
8.3
Liaison Statements
	TP-2021-0016
	Reply to LS on Use of Inclusive Language in 3GPP specifications
	IEEE 802.1 Working Group


TP-2021-0016 was NOTED
	TP-2021-0017
	LS on ETSI ISG IPE creation and interaction with other groups
	ETSI ISG IPE


No immediate action needed from oneM2M.
TP-2021-0017 was NOTED
8.4
Reports from Working Groups
· Requirements & Domain Models – WG1
	TP-2021-0020
	RDM_status_report_to_TP49
	RDM Chair (Shane HE)


WI-0084 should be closed as it will be replaced by the newly approved WI in TP-2021-0031
Questions raised on the percentages relate to the overall work plan and it was suggested that the ADM-0001 would help with understanding the workflow.

In brief the percentage is an indication of the maturity of the documents. Once a WI reaches 100% then it will be closed as the work under that Work Item is considered finished. 
TP-2021-0020 was NOTED
Action TP49-005: Karen to mark WI-0084 as closed on the portal

	TP-2021-0021
	TP49_TS_0023_CR_Pack_R4
	RDM Chair (Shane HE)


TP-2021-0021 was APPROVED
· System Design & Security – WG2
	TP-2021-0029R01
	SDS_Report_to_TP49
	SDS Chair


TP-2021-0029R01 was NOTED
	TP-2021-0023
	TP49_TS_0001_CR_Pack
	SDS Chair


TP-2021-0023 was APPROVED
	TP-2021-0024
	TP49_TS_0003_CR_Pack
	SDS Chair


TP-2021-0024 was APPROVED
	TP-2021-0025
	TP49_TS_0004_CR_Pack
	SDS Chair


TP-2021-0025 was APPROVED
	TP-2021-0026
	TP49_TS_0008_CR_Pack
	SDS Chair


TP-2021-0026 was APPROVED
	TP-2021-0027
	TP49_TS_0009_CR_Pack
	SDS Chair


TP-2021-0027 was APPROVED
	TP-2021-0028
	TP49_TS_0022_CR_Pack
	SDS Chair


TP-2021-0028 was APPROVED
· Testing & Developers Ecosystem – WG3
	TP-2021-0011R02
	WG3_TDE_Report_to_TP49
	TDE Chair (Andrew Min-gyu Han)


WI-0054 and WI-0060 should be closed

Anyone who has suggestions on release 4 functionalities which need conformance tests written for as a priority should contact Andrew and Bob
The TDE Chair explained that only oneM2M specifications are tested. If any member company has specific needs, they should prepare a new Work Item and write some requirements. Once these are integrated into a specification, then tests could be written against them.

TP-2021-0011R02 was NOTED

Action TP49-006: Karen to mark WI-0054 as closed on the portal

Action TP49-007: Karen to mark WI-0060 as closed on the portal

	TP-2021-0012
	TP49_TS-0018_R4_CR_Pack
	TDE Chair (Andrew Min-gyu Han)


TP-2021-0012 was APPROVED
8.5
WPM
	TP-2021-0032
	WPM_status_report_TP49_closing
	WPM Convenor (Andrew Min-gyu Han)


SDS has requested one more meeting cycle before freezing Stage 3. There was no objection to this. 
TP-2021-0032 was NOTED
8.6
Speaking opportunities

Volunteers are sought to present oneM2M at the following events:

IoT Tech Expo 

https://www.iottechexpo.com/virtual/ 

A virtual event – 17-18 March - need to know quite soon as the agenda will be finalised shortly

Enrico and Roland will attend this event remotely.

10th IoT Week 

https://iotweek.org/ 

Dublin, Ireland from August 31st to September 3rd, 2021

Possibility to present remotely if travel restrictions are still in place. Presentation can be on any aspect of oneM2M.

CIE magazine

https://www.cieonline.co.uk/
Based on the executive interview with Ingo Friese, we have secured an opportunity to place an 800-word article within an issues of CIE magazine which is focusing on Smart Buildings & the IoT. The deadline for the piece is the 1 March. Volunteers to help with this would be welcome. 

Ken spent about 30 minutes with Ingo and this generated a lot of interest in oneM2M. If anyone on the call would like to talk about their work on IoT and involvement in oneM2M they should contact ken so that they can prepare an executive interview to be published on the website and on linked in
9
Review meeting objectives 

  Progress Release 4

· Freeze of Stage 3 at TP 49

Release 5
· initial scope and review of milestone plan

Work Programme Management status

Elections
· Vacant positions: SDS Chair and SDS Vice Chair

Meeting schedule for 2022
10
Planning for next meetings

	TP-2021-0009
	proposed meeting dates for 2022
	Karen Hughes, Secretariat


TP-2021-0009 was NOTED
	TP-2021-0010
	alternative proposal meeting dates 2022
	Karen Hughes, Secretariat


It was decided to reduce the length of the virtual meetings as experience has shown that it is not very easy for delegates to be available for such a long length of time. The Chair stressed that the time in between the meetings should be used to prepare all the contributions and to resolve any issues meaning that long discussions on the contributions could be kept to a minimum.

Questions raised over the possibility of having ‘hybrid’ meetings however there are some logistical issues to this such as:
· time zone considerations as anyone joining remotely may only be available for a short period of the meeting time,
· voting rights is also a consideration however this could be resolved as we have proven during these virtual meetings,
· cost of providing these facilities needs to be taken into account as hotels typically charge a lot for this service,
· managing the meeting can be very difficult…

It was agreed that this discussion should take place in the Steering Committee so Roland will add this to his report to the next SC meeting.
TP-2021-0010 was AGREED
Action TP49-007: Roland to raise the idea to the SC of the possibility and feasibility holding hybrid meetings (F2F & remote) in 2022
11
Any other business

	TP-2021-0013
	Sustainability Sub-Committee Proposal
	Convida


Need to understand the relationship with marcom. The idea is to bring together people who have interest in this area and develop the ideas and content and then ask marcom to push the information. Marcom regularly request new content and this would feed that need.
This committee may need to meet during the TP meeting time but there is flexibility with this as there are now more e-meeting 

It was suggested that the proposal should be simplified and then presented to the SC for agreement
Need to make sure that there is support from the members – following this discussion there was a lot of support from those present and offers of help from many delegates (BT, DT, ETSI, Hansung University, Nokia, Orange, SDS, Sensorise, Tata communications, …)
Questions raised on the adverse effect of this work as there have been negative comments on the impact telecoms (e.g. 5G) have had on the environment. However, it was felt that there are many use cases which clearly demonstrate how the oneM2M standard is improving sustainability, (street lighting, smart cities etc,) so it was not felt that this should be a big issue.

In ETSI there is a tech body called EE (Environmental Engineering) and it was suggested that it may be good to liaise with them. They are not focused on IoT but on telecoms in general but it may be worth reaching out to them.
Need to reach out not only to regular participants in oneM2M but other interested companies, we need to be pro-active. This will give companies a platform to speak and deliver their message
Dale will follow up with Roland and Enrico to get this to the SC

Any member company interested in getting involved with this initiative this should contact Dale directly.
TP-2021-0013 NOTED
	TP-2021-0014
	Draft ToR For Sustainability Sub-Committee
	Convida


TP-2021-0014 was NOTED
12
Closure of meeting

Vijay, TSDSI, thanked the members from TSDSI who took the time to join the call as well as all the other members and the secretariat.
The Chair thanked Peter Kim from TTA who has moved on from supporting oneM2M and has changed roles within TIA. He was a very active and well appreciated member of the secretariat and will surely be missed by us all. He hoped that he would have the opportunity to thank him in person someday soon and wished him all the very best in his future endeavours.
The Chair thanked all those present for some very interesting discussions, he also thanked the Chairs and Vice Chairs of the WGs as well as the Secretariat and closed the meeting.

© 2021 oneM2M Partners

Page 1 (of 13)
© 2021 oneM2M Partners

Page 13 (of 13)

[image: image1.png][image: image2.png]