## Slide 1: WPM status report TP50 opening
WPM convener,
Andrew Min-gyu Han (andyhan@hansung.ac.kr )
2021-05-10

## Slide 2: WPM Status at TP50 opening
Content
WI Snapshot
WIs reaching Freeze or Approval milestone
Release 4 Timeline / Release 5 Timeline

## Slide 3: TP50 Opening - WI Snapshot
28 active work items of which
Work Item Milestones targeted at TP#49
  3 WIs / their deliverables reach freeze date
  6 WIs / their deliverables reach approval date
  3 WIs / their deliverables missed approval/freeze dates
15 WIs target for Rel-4
7 WIs target for Rel-5
See full work program status @ TP50 closing in ADM-0001-Work Program Management v50.0.0.
R4+,

## Slide 4: 28 active WIs*
* status in ADM-0001-Work Program Management v45.0.0.
Release 4 candidates marked in blue, Release 5 candidates marked in green
TP WIs
WI-0049 – Rel-1 &2 &3 Maintenance
WI-0079 - Rel-4 Small Technical Enhancements
RDM WG
WI-0015 - oneM2M Use Case Continuation
WI-0070 – Public Warning Service Enabler
WI-0084 – SDT based Information Model and Mapping for Vert. Ind.
WI-0092 - Railway Domain Enablement
WI-0094- Ontologies for Smart City Services
WI-0098 - IoT for Smart Lifts
WI-0099 - Management Object Migration
WI-0101 - Advanced semantic discovery
TDE WG
WI-0054 – Developer’s guide series
WI-0060 - Interoperability testing Release 2
WI-0085 - Conformance Test Specifications Release 3
WI-0086 - Conformance Test Specifications Release 4
WI-0097 - Interoperability testing Release 3
WI-0103 – oneM2M API guide Rel3
SDS WG
WI-0064 - Adaptation of oneM2M for Smart City
WI-0069 – Heterogen. identificat. service in oneM2M syst.
WI-0076 - Lightweight oneM2M Services
WI-0077 - Attribute Based Access Control Policy
WI-0080 - Edge and Fog Computing
WI-0083 - oneM2M Service Subscribers and Users
WI-0089 - Getting started with oneM2M
WI-0090 - oneM2M and Zigbee interworking
WI-0091 - oneM2M Services and Platforms Discovery
WI-0093 - Action Triggering Enhancements
WI-0095 - oneM2M System Enhancements to Support Data Protection Regulations
WI-0096 - Effective IoT Communication to Protect 3GPP Networks
WI-0100 – oneM2M and SensorThings API
WI-0102 - System enhancements to support Data License Management
WI-0104 – SDT based Information Model and Mapping for Vertical Industries - SIMVI

## Slide 5: WIs target for Rel-4

## Slide 6: WIs target for Rel-5

## Slide 7: Freeze at TP50
* FREEZE is per TS/TR.

## Slide 8: Approval at TP50
* APPROVAL is per TS/TR.

## Slide 9: Overdue WIs
3 stalled WIs

## Slide 10: Timeline Release 4
R4 Stage 1 Frozen by TP#40 – done!
R4 Stage 2 Frozen by TP#44 – done!
TP#50 R4 Stage 3 Freeze Date – TP#50 Now!
Tentatively date for R4 ratification at Q3 2021
Q4 2018
Q1 2019
Q2 2019
Q3 2019
Q4 2019
Q1 2020
TP#38
TP#39
TP#40
TP#41
TP#42
TP#43
TP#44
Stage 1 Freeze
Stage 2 Freeze
Release 4
Release 3
Ratification R3
Stage 3 Freeze
Q2 2020
Q3 2020
TP#45
TP#46
Q4 2020
TP#47
TP#48
Q1 2021
R4 Appr./Rati.
TP#49
Q2 2021
achieved
planned
ratification
ratification
TP#50

## Slide 11: Timeline Release 5 (4/year) – Tentative
R5 Stage 1 Freeze Date : TP#51 – Q3 2021
R5 Stage 2 Freeze Date : TP#54 – Q2 2022
R5 Stage 3 Freeze Date : TP#56 – Q4 2022
Tentatively date for R5 ratification at TP56 + 2 Q2 2023
Q4 2020
Q1 2021
Q2 2021
Q3 2021
Q4 2021
Q1 2022
TP#48
TP#49
TP#50
TP#51
TP#52
TP#53
Stage 1 Freeze
Stage 2 Freeze
Release 5
Release 4
Ratification R4
Stage 3 Freeze
Q2 2022
Q3 2022
TP#54
TP#55
Q4 2022
TP#56
Q1 2023
R5 Appr./Rati.
TP#57
Q2 2023
achieved
planned
ratification
ratification
TP#58

## Slide 12
Cool Gray 8
Pantone 1807C
Pantone 1375
Pantone
667
Pantone 647
Pantone
5483
Cool gray 11
Accent Color Group #1 (20% of design)
CMYK: 0 1 0 43
RGB: 160 160 163
#a0a0a3
CMYK: 20 99 99 11
RGB: 180 32 37
#b42025
CMYK: 1 51 99 0
RGB: 246 146 30
# f6921e
CMYK: 63 63 18 2
RGB: 113 104 150
# f6921e
CMYK: 100 25 0 50
RGB: 0 84 128
# 005480
CMYK: 0 5 0 82
RGB: 84 80 84
# f6921e
CMYK: 60 30 30 10
RGB: 102 140 151
# 668c97
Please note that Powerpoint templates may default to a corporation’s template depending on their IT structure and firewalls. When creating oneM2M materials, please ensure these colors and fonts are used. Full branding guidelines can be found on the oneM2M website.
Primary font: Myriad Pro
Primary Corporate Colors (80% of design)

## Slide 13: Sample Title
Introduction to oneM2M
The role of oneM2M
  Sample text goes here
  Sample text goes here
Sample text goes here
Sample text goes here
Sample text goes here