## Slide 1: RDM status report to TP#50
Group Name: oneM2M RDM WG1
Source: Shane HE, TaeHyun KIM, Marianne Mohali (RDM chair, vice chair)
Meeting Date: 2021-05-18 - 2020-06-01 (e-meetings)
Agenda Item: TP#50, Reports from Working Groups

## Slide 2: Items for INFORMATION
  Progress on TR-0067, new use cases for Rel.5
  New WI for AI enablement to oneM2M
  TS-0037 for ratification (WI-0070 100%)
  TS-0023 new baseline (V.4.9.0 expected with editorial improvements and Rel.5 new baseline ready)

## Slide 3: Issues for DECISION in TP
CR Pack of TS-0023 (Rel.4)
  RDM-2021-0044
  WI update
  WI-0092 (needs more time, TR expect to finish in TP#51)
  New WI proposal
  RDM-2021-0041R01 New WI for AI enablement to oneM2M
  LS
  RDM-2021-0042R01 draft reply LS to TC SmartM2M

## Slide 4: Highlights
Continued Activity in WG1
  WI-0015 - oneM2M Use Case Continuation (continue)
  WI-0070 - Public Warning Service Enabler 95%100%
  WI-0092 - Railway Domain Enablement 70%90%
  WI-0094 - Ontologies for Smart City Services 65%
  WI-0098 - IoT for Smart Lifts 40%
  WI-0099 - Management Object Migration 55%90%
  WI-0101 - Advanced semantic discovery 25%
  WI-0104 - SDT based Information Model and Mapping for Vertical Industries – SIMVI (new!) 5%

## Slide 5: Next Steps
Continue to advance Railway Domain enablement document
Continue to advance management object migration
Ontologies for Smart City Services
Continue to advance Smart Lifts WI-0098
Continue to advance advanced semantic discovery WI-0101
Rel.5 related new work items, new features
Meeting minutes: RDM-2021-0045

## Slide 6: Next Meetings / Calls
Conference Calls
  2 conference call:
  RDM# 50.1 (01 July 12:00-14:00 UTC)
  RDM# 50.2 (22 July 12:00-14:00 UTC)
TP#51
  TP#51 on 30th August~(details to be discussed….
      Advance active WIs
      Rel.5 activities