## Slide 1: WG3 TDE50 Status Report
Group: TDE
Source: TDE WG Chair, Andrew Min-gyu Han, Hansung University
TDE WG Vice-chair, Bob Flynn, Exacta GSS
Meeting Date: 2021-05-10 to 2021-06-03
Doc#: TP-2021-0050-WG3_TDE_Report_to_TP50

## Slide 2: Summary
WG3 Objectives for TDE 50 (11 CRs, 2 inputs)
  Handling 11 CRs to develop test specs (TS-0018 Rel-4)
  Handling 1 baseline to develop test specs (TR-0051)
  Handling 1 input on WI of Interoperability Testing Release 4
Status of WIs
WI number | Title | Status | Target Release | TP#49 | TP#50
WI-0054 | Developers’ guide series | Active |  | 100% | 100%
WI-0060 | Interoperability testing Release 2 | Active | R2 | 100% | 100%
WI-0097 | Interoperability testing Release 3 | Active | R3 | 95% | 95%
WI-0085 | Conformance Test Specifications Release 3 | Active | R3 | 97% | 99%
WI-0086 | Conformance Test Specifications Release 4 | Active | R4 | 50% | 55%
WI-0103 | oneM2M API guide Release 3 | Active | R3 | 10% | 10%

## Slide 3: Item for Information
Working on developing Rel-4 Testing specs:
  TS-0018 R4 Interoperability test
  11 CRs are handled: TPs of cross resource notification, charging, transaction management, schedule functionality, discovery geoquery, semantics
Working on developing Rel-3 Testing specs:
  1 baseline is agreed : TR-0051 R3
New WI for Interoperability Testing R4 is suggested

## Slide 4: Item for DECISION
CR packs for approval
  TP-2021-0050-TP50_TS-0018_R4_CR_Pack
  TP-2021-0051-TP50_TS-0018_R3_CR_Pack
See TDE-2021-0030R04-TDE50_Document_Allocation

## Slide 5: Next Meetings / Calls
Conference Calls
  TDE#50.1: 01 Jul. 2021 (Thu) 13:00 ~ 14:30 UTC
  TDE#50.2: 29 Jul. 2021 (Thu) 13:00 ~ 14:30 UTC
  TDE#50.3: 23 Aug. 2021 (Mon) 13:00 ~ 14:30 UTC
Face-to-Face
  TDE#51: 30 Aug. ~ 17 Sep. 2021 (Virtual Technical Plenary)
  TDE#52: 29 Nov. ~ 03 Dec. 2021 (Face-to-Face. TBD)

## Slide 6: Thank You!