## Slide 1: SDS Status Report to TP50
Group Name: oneM2M SDS
Source: Peter Niblett, Poornima Shandilya, SeungMyeong Jeong, Wei Zhou, Dale Seed
Meeting Date: 2021-05-11 to 2021-05-31

## Slide 2: Summary
A total of 74 SDS contributions were submitted
  Priority was Rel-4 Stage 3 contributions
    This work is not yet complete
  42 contributions were treated
    29 Agreed (+ 5 more from SDS 49.x calls)
    13 Noted (many with revisions expected)
Reviewed ITU-T feedback on TS-0003
  Detailed CRs being prepared for R2, R3, R4

## Slide 3: SDS WI Status
Complete
On track
Running behind schedule
Work has stalled

## Slide 4: Rel-4 Progress
Majority of SDS 50 meeting time was spent on Rel-4 Stage 3 work
  Stage 3 work complete for several Rel-4 features
    Semantic reasoning, ontology management, E2E QoS session, flexContainerInstance, geo query, network monitoring, time sync, deletionCnt, discovery-based operations, notification recording
  Stage 3 work for several Rel-4 features progressing
    service subscriber, primitive profile, attribute-based ACPs, action triggering, software campaigns, accessControlLimit, permission-based discovery, processManagement, resourceMappingRules
    No specific problems blocking the work, there’s just a large volume of details to be worked through.
Rel-4 XSDs also need to be generated
  Rel-2/3 TS-0004 XSD (long names) are up to date
  Rel-4 started
Additional conference calls to be scheduled. We should be able to complete Stage 3 Rel-4 items at SDS 51.

## Slide 5: Items for Decision
CR Packs:
TS-0001 – TP-2021-0055 – 02-R2, 02-R3, 04-R4 = 08
TS-0003 – TP-2021-0056 – 01-R2, 01-R3, 01-R4 = 03
TS-0004 – TP-2021-0057 – 05-R2, 07-R3, 09-R4 = 21
TS-0005 – TP-2021-0058 – 00-R2, 00-R3, 01-R4 = 01
TS-0006 – TP-2021-0059 – 00-R2, 00-R3, 01-R4 = 01

## Slide 6: Conference Calls
Meeting | Date | Time (UTC)
SDS 50.1 | Tue 15-Jun-2021 | 12:00 – 13:30
SDS 50.2 | Thu 17-Jun-2021 | 12:00 – 13:30
SDS 50.3 | Tue 22-Jun-2021 | 12:00 – 13:30
SDS 50.4 | Tue 29-Jun-2021 | 12:00 – 13:30
SDS 50.5 | Wed 7-Jul-2021 | 12:00 – 13:30
SDS 50.6 | Tue 13-Jun-2021 | 12:00 – 13:30
SDS 50.7 | Thu 5-Aug-2021 | 12:00 – 13:30