## Slide 1: WPM status report TP50 closing
WPM convener,
Andrew Min-gyu Han (andyhan@hansung.ac.kr )
2021-05-10

## Slide 2: WPM Status at TP50 closing
Content
WI Snapshot
WIs reaching Freeze or Approval milestone
Release 4 Timeline / Release 5 Timeline

## Slide 3: TP50 closing - WI Snapshot
28 active work items of which
Work Item Milestones targeted at TP#50
  3 WIs / their deliverables reach freeze date
  6 WIs / their deliverables reach approval date
  3 WIs / their deliverables missed approval/freeze dates
15 WIs target for Rel-4
7 WIs target for Rel-5
See full work program status @ TP50 closing in ADM-0001-Work Program Management v50.1.0.
R4+,

## Slide 4: 28 active WIs*
* status in ADM-0001-Work Program Management v45.0.0.
Release 4 candidates marked in blue, Release 5 candidates marked in green
TP WIs
WI-0049 – Rel-1 &2 &3 Maintenance
WI-0079 - Rel-4 Small Technical Enhancements
RDM WG
WI-0015 - oneM2M Use Case Continuation
WI-0070 – Public Warning Service Enabler
WI-0084 – SDT based Information Model and Mapping for Vert. Ind.
WI-0092 - Railway Domain Enablement
WI-0094- Ontologies for Smart City Services
WI-0098 - IoT for Smart Lifts
WI-0099 - Management Object Migration
WI-0101 - Advanced semantic discovery
TDE WG
WI-0054 – Developer’s guide series
WI-0060 - Interoperability testing Release 2
WI-0085 - Conformance Test Specifications Release 3
WI-0086 - Conformance Test Specifications Release 4
WI-0097 - Interoperability testing Release 3
WI-0103 – oneM2M API guide Rel3
SDS WG
WI-0064 - Adaptation of oneM2M for Smart City
WI-0069 – Heterogen. identificat. service in oneM2M syst.
WI-0076 - Lightweight oneM2M Services
WI-0077 - Attribute Based Access Control Policy
WI-0080 - Edge and Fog Computing
WI-0083 - oneM2M Service Subscribers and Users
WI-0089 - Getting started with oneM2M
WI-0090 - oneM2M and Zigbee interworking
WI-0091 - oneM2M Services and Platforms Discovery
WI-0093 - Action Triggering Enhancements
WI-0095 - oneM2M System Enhancements to Support Data Protection Regulations
WI-0096 - Effective IoT Communication to Protect 3GPP Networks
WI-0100 – oneM2M and SensorThings API
WI-0102 - System enhancements to support Data License Management
WI-0104 – SDT based Information Model and Mapping for Vertical Industries - SIMVI

## Slide 5: WIs target for Rel-4

## Slide 6: WIs target for Rel-5

## Slide 7: Freeze at TP50
* FREEZE is per TS/TR.

## Slide 8: Approval at TP50
* APPROVAL is per TS/TR.

## Slide 9: Overdue WIs
3 stalled WIs

## Slide 10: Timeline Release 4
R4 Stage 1 Frozen by TP#40 – done!
R4 Stage 2 Frozen by TP#44 – done!
TP#50 R4 Stage 3 Freeze Date – TP#50 Now!
Tentatively date for R4 ratification at Q3 2021
Q4 2018
Q1 2019
Q2 2019
Q3 2019
Q4 2019
Q1 2020
TP#38
TP#39
TP#40
TP#41
TP#42
TP#43
TP#44
Stage 1 Freeze
Stage 2 Freeze
Release 4
Release 3
Ratification R3
Stage 3 Freeze
Q2 2020
Q3 2020
TP#45
TP#46
Q4 2020
TP#47
TP#48
Q1 2021
R4 Appr./Rati.
TP#49
Q2 2021
achieved
planned
ratification
ratification
TP#50

## Slide 11: Timeline Release 5 (4/year) – Tentative
R5 Stage 1 Freeze Date : TP#51 – Q3 2021
R5 Stage 2 Freeze Date : TP#54 – Q2 2022
R5 Stage 3 Freeze Date : TP#56 – Q4 2022
Tentatively date for R5 ratification at TP56 + 2 Q2 2023
Q4 2020
Q1 2021
Q2 2021
Q3 2021
Q4 2021
Q1 2022
TP#48
TP#49
TP#50
TP#51
TP#52
TP#53
Stage 1 Freeze
Stage 2 Freeze
Release 5
Release 4
Ratification R4
Stage 3 Freeze
Q2 2022
Q3 2022
TP#54
TP#55
Q4 2022
TP#56
Q1 2023
R5 Appr./Rati.
TP#57
Q2 2023
achieved
planned
ratification
ratification
TP#58