## Slide 1: RDM status report to TP#51
Group Name: oneM2M RDM WG1
Source: Shane HE, TaeHyun KIM, Marianne Mohali (RDM chair, vice chair)
Meeting Date: 2021-09-03 – 2021-09-16 (e-meetings)
Agenda Item: TP#51 - Reports from Working Groups

## Slide 2: Items for INFORMATION
  Progress on TR-0067 (100%), new WI for Rel.5
  Progress on TR-0068: introduction and use cases for AI enablement to oneM2M
  TS-0023 new baseline (V.4.9.0 expected with CR & editorial improvements and Rel.5 new baseline ready)
  LS discussion on terminology

## Slide 3: Issues for DECISION in TP
CR Pack of TS-0023 for approval
  TP-2021-0088 (RDM-2021-0060R1 ,Rel.4)
  TP-2021-0089 (RDM-2021-0067 ,Rel.5)
  New TR-0067 for approval (for WI-0099)
  TP-2021-0080, will be presented at closing TP
  New WI proposal for approval
  New WI for IPE-based Device Management with FlexContainers
  TP-2021-0078, will be presented at closing TP
  TP-2021-0077 for information
  WI update
  WI-0092 will be completed before TP#52
  WI-0094 (will be updated )
  WI-0098 (will be updated )
  LS
  Reply LS to ITU-T will be presented at closing TP (THANKS Roland!)

## Slide 4: Highlights
Continued Activity in WG1
  WI-0015 - oneM2M Use Case (continue)
  WI-0092 - Railway Domain Enablement 90%
  WI-0094 - Ontologies for Smart City Services 65%  R5
  WI-0098 - IoT for Smart Lifts 40%  R5
  WI-0099 - Management Object Migration 90%  100%
  WI-0101 - Advanced semantic discovery 25%
  WI-0104 - SDT based Information Model and Mapping for Vertical Industries – SIMVI 10% 15%
  WI-0105 – System enhancements to support AI capabilities (NEW) 20%

## Slide 5: Next Steps
Continue to advance Railway Domain enablement document
Continue to advance AI enabled capabilities for oneM2M WI-0105
Continue to advance ontologies for Smart City Services WI-0094
Continue to advance Smart Lifts WI-0098
Continue to advance advanced semantic discovery WI-0101
Continue to advance SDT based Information Model and Mapping for Vertical Industries (Rel.5)
Rel.5 related new work items, new features
Meeting minutes: RDM-2021-0070 (THANKS Akash & Katie!)

## Slide 6: Next Meetings / Calls
Conference Calls
  2 conference call:
  RDM# 51.1 (20 Oct 12:00-14:00 UTC)
  RDM# 51.2 (16 Nov 12:00-14:00 UTC)
TP#52
  TP#52 on December 2021 (details to be discussed….
      Advance active WIs
      Rel.5 activities