## Slide 1: SDS Status Report to TP51
Group Name: oneM2M SDS
Source: Peter Niblett, Poornima Shandilya, SeungMyeong Jeong, Wei Zhou, Dale Seed
Meeting Date: 2021-08-31 to 2021-09-15

## Slide 2: Summary
A total of 44 SDS contributions were submitted
  Priority was Rel-4 Stage 3 contributions
    All new features have now been added
  31 contributions were treated
    24 Agreed (+ 5 more from SDS 50.x calls)
    7 Noted (many with revisions expected)
Issue tracking system now being used
  Allows minor editorial changes without needing CRs
ITU-T feedback on TS-0003
  Detailed CRs are yet to be treated

## Slide 3: SDS WI Status
Complete
On track
Running behind schedule
Work has stalled

## Slide 4: Rel-4 Progress
Majority of SDS 50 meeting time was spent on Rel-4 Stage 3 work
  Stage 3 work complete for the following Rel-4 features
    Semantic reasoning, ontology management, E2E QoS session, flexContainerInstance, geo query, network monitoring, time sync, deletionCnt, discovery-based operations, notification recording
    service subscriber, primitive profile, attribute-based ACPs, action triggering, software campaigns, accessControlLimit, permission-based discovery, processManagement, resourceMappingRules
  Various maintenance/corrections needed before R4 is complete.
    Also a review of TS-0004 against TS-0001 to check that there are no missing pieces
Rel-4 XSDs also need to be generated
  Rel-2/3 TS-0004 XSD (long names) are up to date
  Rel-4 started

## Slide 5: Items for Decision
CR Packs:
TS-0001 – TP-2021-0083 – 00-R2, 01-R3, 09-R4 = 10
TS-0003 – TP-2021-0084 – 00-R2, 00-R3, 01-R4 = 01
TS-0004 – TP-2021-0085 – 02-R2, 03-R3, 11-R4 = 16
TS-0008 – TP-2021-0086R01 – 00-R2, 00-R3, 01-R4 = 01
TS-0009 – TP-2021-0087R01 – 00-R2, 00-R3, 01-R4 = 01

## Slide 6: Conference Calls
Meeting | Date | Time (UTC)
SDS 51.1 | Wed 29-Sep-2021 | 12:00 – 13:30
SDS 51.2 | Wed 06-Oct-2021 | 12:00 – 13:30
SDS 51.3 | Wed 20-Oct-2021 | 12:00 – 13:30
SDS 51.4 | Wed 03-Nov-2021 | 12:00 – 13:30
Dates subject to confirmation