## Slide 1: WPM status report TP53 closing
WPM convener,
Andrew Min-gyu Han (andyhan@hansung.ac.kr )
2022-02-18

## Slide 2: WPM Status at TP53 closing
Content
WI Snapshot
WIs reaching Freeze or Approval milestone
Release 4 Timeline / Release 5 Timeline

## Slide 3: TP53 closing - WI Snapshot
26 active work items of which
Work Item Milestones targeted at TP#53
  0 WIs / their deliverables reach freeze date
  4 WIs / their deliverables reach approval date
10 WIs target for Rel-4
8 WIs target for Rel-5
See full work program status @ TP53 closing in ADM-0001-Work Program Management v53.0.0.
R4+,

## Slide 4: 26 active WIs*
* status in ADM-0001-Work Program Management v52.1.0.
Release 4 candidates marked in blue, Release 5 candidates marked in green
TP WIs
WI-0049 - Rel-1 &2 &3 Maintenance
WI-0079 - Rel-4 Small Technical Enhancements
RDM WG
WI-0015 - oneM2M Use Case Continuation
WI-0094- Ontologies for Smart City Services
WI-0098 - IoT for Smart Lifts
WI-0101 - Advanced semantic discovery
WI-0104 - SDT based Information Model and Mapping for Vertical Industries – SIMVI
WI-0105 - System enhancements to support AI capabilities
WI-0109 - IPE-based Device Management with FlexContainers
TDE WG
WI-0085 - Conformance Test Specifications Release 3
WI-0086 - Conformance Test Specifications Release 4
WI-0097 - Interoperability testing Release 3
WI-0103 - oneM2M API guide Rel3
WI-0106 - Interoperability testing Release 4
WI-0107 - Developers guide series
WI-0108 - Conformance Test Maintenance
SDS WG
WI-0064 - Adaptation of oneM2M for Smart City
WI-0069 - Heterogen. identificat. service in oneM2M syst.
WI-0089 - Getting started with oneM2M
WI-0090 - oneM2M and Zigbee interworking
WI-0091 - oneM2M Services and Platforms Discovery
WI-0093 - Action Triggering Enhancements
WI-0095 - oneM2M System Enhancements to Support Data Protection Regulations
WI-0096 - Effective IoT Communication to Protect 3GPP Networks
WI-0100 - oneM2M and SensorThings API
WI-0102 - System enhancements to support Data License Management

## Slide 5: WIs target for Rel-4
WI-0064, WI-0069 : Stalled – No normative R4 work planned
WI-0086, WI-0092, WI-0093: Good Progress
WI-0090, WI-0091, WI-0094, WI-0098: Stalled – Push to R5?

## Slide 6: WIs target for Rel-5
WI-0096, WI-0100, WI-0101 : Stalled.
WI-0096 : Need to update WID
WI-0105 : Good progress

## Slide 7: Freeze at TP53
* FREEZE is per TS/TR. (90% < WI < 94%)
No WI to freeze for TP53

## Slide 8: Approval at TP53
* APPROVAL is per TS/TR. (95% < WI < 100%)

## Slide 9: Timeline Release 4
R4 Stage 1 Frozen by TP#40 – done!
R4 Stage 2 Frozen by TP#44 – done!
TP#51 R4 Stage 3 Freeze Date – done!
Tentative R4 ratification – TP#54 Q2/2022
achieved
planned
ratification
ratification
Q2 2019
Q3 2019
Q4 2019
Q1 2020
TP#40
TP#41
TP#42
TP#43
TP#44
Stage 1 Freeze
Stage 2 Freeze
Release 4
Stage 3 Freeze
Q2 2020
Q3 2020
TP#45
TP#46
Q4 2020
TP#47
TP#48
Q1 2021
R4 Appr./Rati.
TP#49
Q2 2021
TP#50
Q3 2021
TP#51
Q4 2021
TP#52
Q1 2022
TP#53
Q2 2022
TP#54

## Slide 10: Timeline Release 5
R5 Stage 1 Freeze Date : TP#53 – Q1 2022
R5 Stage 2 Freeze Date : TP#56 – Q4 2022
R5 Stage 3 Freeze Date : TP#58 – Q2 2023
Tentatively date for R5 ratification at TP58 + 2, Q4 2023
achieved
planned
ratification
ratification
Q2 2021
Q3 2021
Q4 2021
Q1 2022
TP#50
TP#51
TP#52
TP#53
Stage 1 Freeze
Stage 2 Freeze
Release 5
Release 4
Ratification R4
Stage 3 Freeze
Q2 2022
Q3 2022
TP#54
TP#55
Q4 2022
TP#56
Q1 2023
R5 Appr./Rati.
TP#57
Q2 2023
TP#58
Q3 2023
Q4 2023
Q1 2024
Q2
2024
Q3 2024
TP#59
TP#60